FEATURE REQUEST

Guest Persona Builder — Pre-Questionnaire Socio-Demographic Anchoring

| Document Type | Feature Request — Sprint 6 Phase 2 Candidate |
| --- | --- |
| Requested By | Lead Researcher — raised during Sprint 3 build session |
| Date Raised | [Date of Sprint 3 session] |
| Target Sprint | Sprint 6 — to be formally estimated and added to Phase 2 backlog |
| Epic | New Epic — UC-08 (proposed): Front Desk Agent Answers with Precision |
| Story ID | S6-NEW-PERSONA (proposed) — to be formally assigned at Sprint 6 Planning |
| Priority | High — affects research validity and data segmentation depth |
| Status | LOGGED — Pending Sprint 6 Planning review and formal estimation |
| Document Location | 06-Sprint-6 / Feature-Requests / Guest-Persona-Builder-Request.docx |

★ FEATURE REQUEST:  This feature was requested during the Sprint 3 build session. It represents a meaningful research methodology enhancement — not a cosmetic improvement. The Lead Researcher identified that front desk agents answering the questionnaire without a specific guest in mind may produce generalised rather than segmented expectation data. This request formalises that observation for Sprint 6 consideration.

# 1. The Feature Request — In Plain English

Right now, when a front desk agent opens GuestIQ and starts the questionnaire, they answer questions like 'What was the main reason for this hotel stay?' from their general experience of all the guests they have ever served. Their answers reflect a composite of every guest type — business travellers, families, couples, solo leisure guests — averaged together in their mind.

This feature asks: what if the agent first selected the type of guest they are thinking about? A simple screen before Q0 would let them build a guest persona from a small set of socio-demographic parameters — age band, travel frequency, booking channel, party configuration, and nationality group. Once they have selected their persona, they complete the questionnaire while picturing that specific guest type.

The result: instead of one dataset reflecting generic front desk intuition, the pilot produces a segmented dataset where every response is anchored to a specific guest profile. Hotel management can then ask questions like: 'Do our agents perceive different expectations for frequent business travellers versus occasional leisure guests?' — and get a data-grounded answer.

🔬 RESEARCH NOTE:  This enhancement directly addresses a known limitation of proxy-respondent research design. When proxies (front desk agents) answer on behalf of a population (hotel guests), anchoring to a specific sub-population improves construct validity and enables sub-group analysis that would otherwise require a much larger guest-facing sample.

# 2. User Story

As a front desk professional, I want to quickly build a guest persona from suggested socio-demographic parameters before I answer the questionnaire, so that I can reflect on and associate with a specific guest type — making my answers more precise and more useful for hotel management.

# 3. Proposed Persona Parameters

The persona builder should present a small, fast-to-complete set of parameters. Fewer than 6 parameters keeps the pre-questionnaire burden under 60 seconds. Each parameter should have 4–6 options so the choice is quick, not overwhelming.

| Parameter | Options | Research Rationale |
| --- | --- | --- |
| Guest age band | 18–24 · 25–34 · 35–44 · 45–54 · 55–64 · 65+ | Age is the strongest predictor of tech adoption preferences, service style expectations, and price sensitivity in hospitality research. |
| Travel frequency (this type) | First time · Occasional (1–3x/year) · Regular (4–10x/year) · Frequent (10+/year) | Frequency shapes expectation calibration — frequent travellers have more reference points and higher baseline expectations. |
| Booking channel | Direct (hotel website) · OTA (Booking.com, Expedia) · Corporate travel tool · Loyalty programme · Walk-in | Booking channel predicts price transparency expectations, loyalty programme engagement, and flexibility requirements. |
| Party configuration | Solo · Couple · Family with young children · Family with teens · Group of friends · Corporate group | Party configuration drives the Module 1C questions and predicts room configuration, noise sensitivity, and F&B needs. |
| Nationality group | UK/Ireland · Western Europe · Eastern Europe · North America · Middle East · Asia-Pacific · Other | Nationality predicts service style preferences, privacy expectations, and communication norms — particularly relevant for hospitality research. |
| Stay purpose | Work · Leisure · Mixed · Personal necessity | Maps directly to Module 1A Q1 — included here so the agent consciously anchors on a specific intent category before answering. |

ℹ INFO:  The Stay Purpose parameter deliberately mirrors Q1 of the questionnaire. This creates an intentional link: the agent anchors their persona to a specific intent category before they answer Q1 — reducing the chance that their Q1 answer is influenced by whichever guest type they happen to think of first.

# 4. UX Design Principles

## Speed is non-negotiable

The persona builder must complete in under 60 seconds. Front desk professionals have limited break time. If the pre-questionnaire step feels like another survey, completion rates will drop. The design must feel like choosing a character in a game — quick, visual, and satisfying.

## Visual identity for the persona

Rather than a dry list of dropdowns, the persona builder should use a card-based approach. Each selected parameter adds a 'trait chip' to a persona card that builds visually as the agent makes selections. By the time they start the questionnaire, they can see a mini-portrait of the guest they are about to answer for: 'Frequent business traveller · 35–44 · Books via corporate tool · Solo'.

## The persona card persists during the questionnaire

A collapsed version of the persona card should be visible during the questionnaire — perhaps in the top-right corner of the progress bar area. This serves as a constant anchor: the agent can glance at it to remind themselves who they are answering for.

## Multiple sessions — multiple personas

The power of this feature comes from the same agent completing the questionnaire multiple times for different personas. The welcome screen should acknowledge returning users and invite them to answer for a different guest type: 'You have already shared your expert view for one guest type. Try a different one?'

# 5. Research Impact Assessment

| Dimension | Without Persona Builder | With Persona Builder |
| --- | --- | --- |
| Answer anchoring | Agent answers from generalised experience — results reflect composite intuition | Agent answers about a specific guest type — results are anchored and segmentable |
| Data segmentation | All 10 front desk responses aggregated into one dataset | Responses segmentable by persona dimensions — e.g. 'expectations for 45–54 frequent business travellers' |
| Research validity | Single-level dataset — cannot test whether expectations vary by guest type | Multi-level dataset — enables comparison across agent-perceived guest segments |
| Respondent engagement | Agent may feel questions are too abstract or generic | Agent can picture a specific guest — makes answering more concrete and considered |
| Pilot value | Generates aggregate expectations data only | Generates segmented expectations data — richer and more actionable for hotel management |

🔬 RESEARCH NOTE:  The persona builder transforms GuestIQ from a single-level measurement tool into a multi-level one. Phase 1 generates aggregate expectations data. Phase 2 with persona anchoring generates segmented expectations data. The difference is analytically significant — segmented data enables hypothesis testing that aggregate data cannot support.

# 6. Draft Acceptance Criteria

These are draft acceptance criteria for Sprint 6 Planning discussion. They will be refined when the story is formally estimated.

| 1 | Persona builder screen appears after tier selection and before Q0 — not before tier selection (respondent must be invested before being asked to do additional work). |
| --- | --- |
| 2 | 6 parameter categories presented as card-based selectors — each with 4–6 options shown as tappable chips, not dropdowns. |
| 3 | All 6 parameters are optional — agent can skip any or all and proceed with no persona selected (backward compatibility with Phase 1 sessions). |
| 4 | Selected parameters build a visible persona card that updates in real time as choices are made. |
| 5 | Persona card persists in collapsed form in the question screen header throughout the session. |
| 6 | Persona data stored in Supabase: new persona_dimensions JSONB column on sessions table, or a separate persona_sessions table if multi-persona support is required. |
| 7 | Persona dimensions available as PostHog properties on all subsequent question_answered events — enabling segmented funnel analysis in PostHog. |
| 8 | Agent who has completed one persona session is invited on the welcome screen to try a different persona on their next session. |
| 9 | Persona builder adds no more than 60 seconds to the pre-questionnaire flow for a respondent who completes all 6 parameters. |
| 10 | Persona builder is skippable in under 5 seconds for a respondent who chooses to bypass it. |

# 7. Technical Implications for Phase 2

## Database

• Option A: Add persona_dimensions JSONB column to existing sessions table — minimal schema change, loses query efficiency.

• Option B: New persona_sessions table with session_id foreign key — cleaner schema, enables persona as a first-class entity.

• Recommended: Option B — aligns with the existing multi-table architecture and enables future persona-level analytics.

## Application

• New PersonaBuilderScreen component — inserts between WelcomeScreen and QuestionScreen in App.jsx router.

• New usePersona hook — manages persona state, persists to Supabase, exposes persona data to QuestionScreen for PostHog event enrichment.

• PersonaCard component — renders selected traits as chips, used on both PersonaBuilderScreen and in collapsed form in Question.jsx header.

• WelcomeScreen update — returning session detection to invite multi-persona completion.

## Analytics

• All 27 PostHog events enriched with persona_age_band, persona_travel_frequency, persona_booking_channel, persona_party_config, persona_nationality_group, persona_stay_purpose properties.

• New PostHog funnel: persona_builder_started → persona_builder_completed → routing_gate_answered → session_completed.

• Dashboard: new Panel 0 (Persona Distribution) showing breakdown of sessions by persona dimensions.

## Content

• Persona parameter options added to ui-copy.json — not hardcoded in components.

• Persona parameter labels and descriptions added to taxonomy.json.

# 8. Sprint 6 Planning Action

At the Sprint 6 Planning session, the Lead Researcher and Developer will:

1.  Review this feature request against the Phase 2 recommendations document produced by S6-03.

2.  Formally estimate story points for the persona builder feature.

3.  Determine whether it is in scope for Phase 2 Sprint 1 or a later Phase 2 sprint.

4.  Assign a formal story ID (S6-NEW-PERSONA → Phase 2 ID).

5.  Add the feature to the Phase 2 backlog with full acceptance criteria.

ℹ INFO:  This feature request does not affect any Sprint 3–5 work. It is logged now so it is not lost, and to give the Phase 2 planning process a concrete, well-specified starting point. No development work is authorised by this document.

# 9. Acknowledgement

| Role | Name | Date Logged |
| --- | --- | --- |
| Lead Researcher (Requestor) |  | [Sprint 3 session date] |
| Developer (AI — logged on behalf of requestor) | Acknowledged — filed for Sprint 6 Planning | [Sprint 3 session date] |

— END OF FEATURE REQUEST —

GuestIQ  ·  Guest Persona Builder Feature Request  ·  Sprint 6 Phase 2 Candidate  ·  Confidential