PRODUCT BACKLOG

GuestIQ — Hotel Guest Expectations Research Application

| Document ID | S0-2.7 — Sprint 0 Artifact (produced after Use Case Specifications S0-2.5 per Timeline v4.0) |
| --- | --- |
| Document Version | 3.1 — Targeted AC additions from UC Specs v2.0 critique: S2-06, S2-12, S4-01, S4-02 updated. No new stories. No point changes. |
| Document Status | DRAFT — Pending Review by Lead Researcher |
| Project | GuestIQ — Hotel Guest Expectations Research Application |
| Sprint | Sprint 0 — Foundation & Governance |
| Prepared By | Claude (AI Developer) |
| Date Prepared | [Insert Date] |
| Total Stories | 100 stories: 9 Pre-Sprint · 10 Sprint 0 · 62 Phase 1 (Sprints 1–6) · 11 Phase 2 · 8 Sprint 1 artifacts |
| Total Story Points | Phase 1: 230 points · Phase 2 (unestimated): 11 stories |
| Priority Split | Must Have: 80 · Should Have: 9 · Could Have: 0 · Phase 2: 11 |
| Hierarchy | Epic (= Use Case) → Feature (= UC Slice) → Story (= Work Item) → Task (not tracked) |
| Features | 40 Features (UC Slices) derived from Use Case Specifications v1.1 (S0-2.5) — visible as sub-headers in each sprint |
| Changes from v3.0 | Targeted AC additions from UC Specs v2.0 critique. S2-06: voluntary participation link AC. S2-12: RLS rejection detection AC. S4-01: abandoned session state distinction and minimum-data warning ACs. S4-02: export failure handling AC. S0-08/S0-09 artifact version references updated. No new stories. No point changes. No sprint reassignments. |
| Related Documents | UC Specs v2.0 (S0-2.5) · SRS-F v2.0 (S0-2.1) · SRS-NFR v1.2 (S0-2.3) · Branching Logic Spec (S1-2.1) |
| Document Location | 00-Sprint-0 / AI-Outputs / Product-Backlog-v3.1.docx |

ℹ  This is a living document. Stories are refined at the start of each sprint. The Feature layer (UC Slices) is the sprint commitment unit — a Feature is delivered completely within one sprint. Stories are the implementation tasks within each Feature.

# 1. HOW TO READ THIS BACKLOG

## 1.1 Three-Level Hierarchy — Epic → Feature → Story

This backlog implements the full Use Case 3.0 hierarchy. Every story belongs to a Feature (Use Case Slice), and every Feature belongs to an Epic (Use Case). The visual structure reflects this: Epic headers contain Feature sub-headers, which contain Story cards. The left border colour of each Story card matches its parent Feature, providing visual traceability at a glance.

| Level | UC 3.0 Term | In This Backlog | Visual Indicator |
| --- | --- | --- | --- |
| EPIC | Use Case | UC-01 through UC-07 — complete user journeys | Navy/teal/steel header bar with UC ID and domain |
| FEATURE | Use Case Slice | Slice 1 through Slice N per Epic — sprint-bounded implementation paths | Steel-blue sub-header with Slice number, story IDs, and sprint |
| STORY | Work Item | S2-06, S3-01, etc. — sprint-sized deliverables | Priority-coloured card with left steel-blue border linking to parent Feature |
| TASK | Implementation Detail | Sub-day items internal to each session — not tracked in this backlog | Not shown |

## 1.2 MoSCoW Priority

| Priority | Definition | Rule |
| --- | --- | --- |
| MUST | Non-negotiable for prototype | Sprint gate cannot pass. Pilot cannot launch. |
| SHOULD | Strongly desired; defer with approval | Can be moved to next sprint with Lead Researcher approval. |
| PHASE 2 | Explicitly deferred | Not in scope for prototype. Estimated in Sprint 6 planning. |

## 1.3 Story Points

Story points are relative estimates using the Fibonacci sequence (1, 2, 3, 5, 8, 13). Pre-Sprint tasks are 0 SP — they are human setup steps, not development work. Phase 2 stories are unestimated pending Sprint 6 planning. Note: some stories appear under multiple Features where they partially satisfy more than one Slice (e.g. S3-02 contributes to both UC-01 Slice 3 and UC-02 Slice 3).

## 1.4 Epic Summary

| Epic | Use Case | Domain | Owner | Features / Sprints |
| --- | --- | --- | --- | --- |
| UC-01 | Respondent Completes the Questionnaire | Research | SH-02 | 8 Features · S2–S3 |
| UC-02 | Research Data Quality is Maintained | Research | SH-02 | 4 Features · S2–S3 |
| UC-03 | Manager Reviews Pilot Analytics | Technical | SH-04 | 4 Features · S4 |
| UC-04 | Data is Stored, Versioned, and Protected | Technical | SH-04 | 7 Features · S2,S6 |
| UC-05 | Content Managed Without Code Changes | Technical | SH-04 | 4 Features · S1,S3 |
| UC-06 | Pilot Debrief and Post-Pilot Reporting | Research | SH-02 | 4 Features · S6 |
| UC-07 | GuestIQ Deployed, Accessible, Observed | Technical | SH-04 | 9 Features · S1–S5 |

## 1.5 Velocity Overview

| Sprint | Stories | MUST | SHOULD | PHASE 2 | SP Total | Sprint Gate |
| --- | --- | --- | --- | --- | --- | --- |
| Pre-Sprint | 9 | 9 | 0 | — | 0 | Accounts active, Node.js installed |
| Sprint 0 | 10 | 10 | 0 | — | 14 | All Sprint 0 artifacts approved |
| Sprint 1 | 11 | 10 | 1 | — | 31 | Branching Logic Spec + 84-path matrix approved |
| Sprint 2 | 19 | 17 | 2 | — | 62 | Working URL, Modules 1–4 + Q0, Sentry + PostHog live |
| Sprint 3 | 16 | 13 | 3 | — | 66 | All 79Q, gamification, enrichment, Phase 1b done |
| Sprint 4 | 10 | 9 | 1 | — | 33 | Dashboard complete, QA passed, UAT Script approved |
| Sprint 5 | 8 | 7 | 1 | — | 16 | Pilot launched, first real session confirmed |
| Sprint 6 | 6 | 5 | 1 | — | 8 | Debrief done, Phase 2 decision made, 44 artifacts filed |
| Phase 2 | 11 | — | — | 11 | TBD | Estimated in Sprint 6 |
| TOTAL | 100 | 80 | 9 | 11 | 230+TBD |  |

# 2. PRE-SPRINT — ENVIRONMENT AND ACCOUNT SETUP

PRE-SPRINT  —  Human setup tasks — no story points  [0 SP]

ℹ  Pre-Sprint tasks are performed by the Lead Researcher before Sprint 0 begins. They are foundation work that does not map to a specific UC Slice — they enable all UC slices. Estimated time: 2.5 hours.

EPIC — PRE    Pre-Sprint Environment Setup

Domain: Infrastructure  |  Epic Owner: SH-02 Lead Researcher

FEATURE — PRE / Slice 1    Account and environment setup — all tools active

Stories: PS-01, PS-02, PS-03, PS-04, PS-05, PS-06, PS-07, PS-08, PS-09  |  0 SP  |  Pre-Sprint

PS-01    MUST    Create GitHub account and repository

Epic: PRE  |  Feature: Feature 1: Account setup  |  — SP  |  —

As a Lead Researcher, I want create a GitHub account and repository so that the codebase has a home and GitHub Actions CI/CD can be configured.

Acceptance Criteria:

- GitHub account created at github.com

- Repository 'guestiq' created as public repository

- README.md created with project name

- GitHub Pages enabled on repository settings

PS-02    MUST    Create Supabase account and project

Epic: PRE  |  Feature: Feature 1: Account setup  |  — SP  |  —

As a Lead Researcher, I want create a Supabase account and project so that the database infrastructure is ready for Sprint 2 schema deployment.

Acceptance Criteria:

- Supabase account created at supabase.com

- Project named 'guestiq' created on free tier

- Project URL and anon key saved securely (not in Git)

PS-03    MUST    Create PostHog account and project

Epic: PRE  |  Feature: Feature 1: Account setup  |  — SP  |  —

As a Lead Researcher, I want create a PostHog account and project so that analytics are ready to receive events from Sprint 2 onwards.

Acceptance Criteria:

- PostHog account created at posthog.com

- Project created with IP anonymization enabled

- API key saved securely (not in Git)

- Session replay with mask_all_inputs: true noted for Sprint 2

PS-04    MUST    Create Sentry account and project

Epic: PRE  |  Feature: Feature 1: Account setup  |  — SP  |  —

As a Lead Researcher, I want create a Sentry account and project so that error tracking is ready from Sprint 2 onwards.

Acceptance Criteria:

- Sentry account created at sentry.io

- React project created

- DSN saved securely (not in Git)

- sendDefaultPii: false noted for Sprint 2

PS-05    MUST    Install Node.js on researcher PC

Epic: PRE  |  Feature: Feature 1: Account setup  |  — SP  |  —

As a Lead Researcher, I want install Node.js so that I can run the local development environment for Sprint 2 review and testing.

Acceptance Criteria:

- Node.js LTS installed — node --version returns a version number

- npm --version returns a version number

PS-06    MUST    Configure GitHub Pages and Actions permissions

Epic: PRE  |  Feature: Feature 1: Account setup  |  — SP  |  —

As a Lead Researcher, I want configure GitHub Pages and Actions so that the application deploys automatically on every code push.

Acceptance Criteria:

- GitHub Pages enabled — source set to GitHub Actions

- Actions workflow permissions set to allow deployments

- Test deployment confirmed with placeholder index.html

PS-07    MUST    Create project folder structure

Epic: PRE  |  Feature: Feature 1: Account setup  |  — SP  |  —

As a Lead Researcher, I want create the project folder structure so that all artifacts are organized consistently from Sprint 0 onwards.

Acceptance Criteria:

- Sprint folders 00 through 06 created, each with AI-Outputs/ and Approved/ subfolders

PS-08    MUST    Create project tracking spreadsheet

Epic: PRE  |  Feature: Feature 1: Account setup  |  — SP  |  —

As a Lead Researcher, I want create a tracking spreadsheet so that story completion and artifact status are visible across all 6 sprints.

Acceptance Criteria:

- Spreadsheet with sheets: Backlog, Velocity, Artifacts, Bug Log

- All 44 artifact IDs entered in Artifacts sheet

PS-09    MUST    Verify MS Teams access for pilot communications

Epic: PRE  |  Feature: Feature 1: Account setup  |  — SP  |  —

As a Lead Researcher, I want confirm MS Teams access so that the pilot launch message can reach the front desk team at the right time.

Acceptance Criteria:

- Lead Researcher can post to front desk team channel

- Pinned message capability confirmed

# 3. SPRINT 0 — FOUNDATION AND GOVERNANCE

SPRINT 0  —  Foundation & Governance — all governance and requirements documents  [14 SP SP]

ℹ  Sprint 0 artifacts are cross-cutting governance documents. They do not map to individual UC Slices — they are the project foundation that all UC Slices depend on. Pre-Sprint and Sprint 0 are the only sections without UC-derived Feature sub-headers.

EPIC — S0-GOV    Sprint 0 Governance and Foundation

Domain: Governance  |  Epic Owner: SH-02 Lead Researcher

FEATURE — S0-GOV / Slice 1    Governance and requirements foundation — all Sprint 0 artifacts

Stories: S0-01, S0-02, S0-03, S0-04, S0-05, S0-06, S0-07, S0-08, S0-09, S0-10  |  14 SP  |  Sprint 0

S0-01    MUST    Produce and approve Project Charter v2.1

Epic: S0-GOV  |  Feature: Feature 1: Governance foundation  |  1SP SP  |  —

As a Lead Researcher, I want receive and approve the Project Charter so that the project has an approved founding document covering purpose, scope, objectives, risks, and methodology.

Acceptance Criteria:

- Charter v2.1 includes Section 13 (Delivery Methodology) covering all 6 frameworks

- All 13 sections present and approved

S0-02    MUST    Produce and approve Stakeholder Register v1.1

Epic: S0-GOV  |  Feature: Feature 1: Governance foundation  |  1SP SP  |  —

As a Lead Researcher, I want receive and approve the Stakeholder Register covering all 7 stakeholders so that every stakeholder's interests and engagement strategy are documented.

Acceptance Criteria:

- 7 stakeholder profiles (SH-01 to SH-07)

- Scrum Master Functional Role entry added

- Epic Owner assignments for SH-02 and SH-04 documented

S0-03    MUST    Produce and approve RACI Matrix v1.1

Epic: S0-GOV  |  Feature: Feature 1: Governance foundation  |  1SP SP  |  —

As a Lead Researcher, I want receive and approve the RACI Matrix so that every project activity has exactly one accountable owner.

Acceptance Criteria:

- 10 categories including Scrum Master Function category

- Accountability audit passes — every activity has exactly one A

S0-04    MUST    Produce and approve Definition of Done and Ready v1.1

Epic: S0-GOV  |  Feature: Feature 1: Governance foundation  |  2SP SP  |  —

As a Lead Researcher, I want receive and approve the DoD+DoR so that 'complete' means the same thing throughout all 6 sprints.

Acceptance Criteria:

- Epic-level DoR defined (v1.1 addition)

- Feature-level DoR with TDD spec criterion defined (v1.1)

- SM gate criterion in Tier 1 Universal Done (v1.1)

S0-05    MUST    Produce and approve Risk Register v1.1

Epic: S0-GOV  |  Feature: Feature 1: Governance foundation  |  2SP SP  |  —

As a Lead Researcher, I want receive and approve the Risk Register covering all 12 risks so that every risk has a mitigation and contingency plan.

Acceptance Criteria:

- 12 risks (R-01 to R-12) including R-11 (Single Human) and R-12 (Methodology Adoption)

- All risks have owner, mitigation, and contingency

S0-06    MUST    Produce and approve SRS Functional Requirements v2.0

Epic: S0-GOV  |  Feature: Feature 1: Governance foundation  |  2SP SP  |  FR-001 to FR-095, FR-097, FR-098

As a Lead Researcher, I want receive and approve the SRS-F so that the AI Developer has an unambiguous functional contract for all features.

Acceptance Criteria:

- 95 requirements across 12 sections

- Option B UX redesign applied — unified welcome screen, Q0 tense routing, post-completion enrichment

- 27 canonical PostHog events defined

S0-07    MUST    Produce and approve SRS Non-Functional Requirements v1.2

Epic: S0-GOV  |  Feature: Feature 1: Governance foundation  |  2SP SP  |  NFR-001 to NFR-045

As a Lead Researcher, I want receive and approve the SRS-NFR so that quality, performance, and security standards are defined before any code is written.

Acceptance Criteria:

- 45 NFRs across 10 categories including Research Data Integrity (v1.1)

- NFR-040 updated for Option B event rename (v1.2)

S0-08    MUST    Produce and approve Use Case Specifications v2.0

Epic: S0-GOV  |  Feature: Feature 1: Governance foundation  |  2SP SP  |  UC-01 to UC-07

As a Lead Researcher, I want receive and approve Use Case Specifications for all 7 GuestIQ Use Cases so that Epics and Features are formally defined before the backlog is structured.

Acceptance Criteria:

- 7 Use Cases with basic scenarios, extensions, slice tables, and FR traceability

- UC-01 updated for Option B (Q0, unified welcome, enrichment)

- Produced BEFORE backlog per Timeline v4.0

S0-09    MUST    Produce and approve Product Backlog v3.1

Epic: S0-GOV  |  Feature: Feature 1: Governance foundation  |  2SP SP  |  —

As a Lead Researcher, I want receive and approve a complete Product Backlog with full Epic → Feature → Story hierarchy so that every story traces to a user goal.

Acceptance Criteria:

- 100 stories across all sprints

- 40 Features (UC Slices) visible as sub-headers

- Epic, Feature, and Story levels all present

- Option B changes applied

S0-10    MUST    Produce and approve Test Plan

Epic: S0-GOV  |  Feature: Feature 1: Governance foundation  |  1SP SP  |  —

As a Lead Researcher, I want receive and approve a Test Plan covering the 84-path branching test matrix and all testing strategies.

Acceptance Criteria:

- 84-path branching test matrix included

- Data integrity verification protocol specified

- UAT Script outline included

# 4. SPRINT 1 — ARCHITECTURE AND DESIGN

SPRINT 1  —  Architecture & Design — all Sprint 1 architecture documents  [31 SP SP]

EPIC — UC-07    GuestIQ is Deployed, Accessible, and Observed

Domain: Technical Domain  |  Epic Owner: SH-04 AI Developer

FEATURE — UC-07 / Slice 1    Architecture documents and Sprint 1 approvals

Stories: S1-01, S1-02, S1-03, S1-04, S1-05, S1-06, S1-07, S1-09, S1-10, S1-11  |  26 SP  |  Sprint 1

S1-01    MUST    Produce and approve System Architecture Document

Epic: UC-07  |  Feature: UC-07 / Slice 1  |  3SP SP  |  NFR-030 to NFR-037

As a Lead Researcher, I want receive and approve a System Architecture Document so that all major architectural decisions are documented before any code is written.

Acceptance Criteria:

- Architecture decisions documented: React PWA, Supabase, GitHub Pages, service layer pattern

- Production-readiness gaps and mitigations covered

- Multi-property architecture pattern explained

S1-02    MUST    Produce and approve Information Architecture Diagram

Epic: UC-07  |  Feature: UC-07 / Slice 1  |  3SP SP  |  FR-003, FR-029, FR-051

As a Lead Researcher, I want receive and approve an IA Diagram showing all screens and navigation paths so that the complete user flow is visualised before build begins.

Acceptance Criteria:

- All screens shown: welcome+tier, Q0, episodes 1–7, completion, results, enrichment, dashboard, disambiguation, downtime

- Option B single-screen welcome reflected

S1-03    MUST    Produce and approve Data Flow Diagram

Epic: UC-07  |  Feature: UC-07 / Slice 1  |  2SP SP  |  NFR-010, NFR-014

As a Lead Researcher, I want receive and approve a Data Flow Diagram showing how data moves from input through to Supabase so that privacy compliance is visible.

Acceptance Criteria:

- All data flows shown: browser → application state → service layer → Supabase

- PostHog and Sentry flows shown

- PII exclusion points marked

- Offline queue flow shown

S1-04    MUST    Produce and approve Entity Relationship Diagram and Migrations

Epic: UC-07  |  Feature: UC-07 / Slice 1  |  3SP SP  |  FR-048, NFR-031, NFR-032

As a Lead Researcher, I want receive and approve an ERD and Supabase migration SQL files so that the database schema is fully specified and ready to deploy in Sprint 2.

Acceptance Criteria:

- 4-table schema: sessions, responses, scale_responses, none_flags

- All fields with types and nullability — including credentials fields as nullable VARCHAR

- Supabase migration SQL files provided

- RLS policy SQL included

S1-05    MUST    Produce and approve Application State Diagram

Epic: UC-07  |  Feature: UC-07 / Slice 1  |  2SP SP  |  FR-003, FR-051, FR-057

As a Lead Researcher, I want receive and approve an Application State Diagram covering all states and transitions so that session management edge cases are designed before Sprint 2.

Acceptance Criteria:

- All states shown: initial load, disambiguation, welcome+tier, Q0, episodes 1–7, completion, results, enrichment, dashboard, downtime

- All transitions shown

- Error and offline states shown

S1-06    MUST    Configure ESLint and Prettier — produce configuration files

Epic: UC-07  |  Feature: UC-07 / Slice 1  |  2SP SP  |  NFR-035, NFR-036

As a Lead Researcher, I want receive ESLint and Prettier configuration files so that code quality is enforced before any Sprint 2 code is written.

Acceptance Criteria:

- ESLint: React hooks, jsx-a11y, unused variables, import ordering

- Prettier: 2-space indent, single quotes, semicolons, 100-char line width

- Configs validated against a minimal React project

S1-07    MUST    Produce and approve Branching Logic Specification with 84-path test matrix

Epic: UC-07  |  Feature: UC-07 / Slice 1  |  8SP SP  |  FR-027 to FR-032

As a Lead Researcher, I want receive and approve the Branching Logic Specification with the 84-path test matrix so that Module 5 routing is fully specified before Sprint 3 build begins.

Acceptance Criteria:

- All 12 intent category routes documented

- Secondary purpose routing documented

- 84 paths each with defined expected outcome

- Edge cases: none option on Q1, same primary/secondary sub-section

S1-09    MUST    Produce and approve UI/UX Wireframes for all screens

Epic: UC-07  |  Feature: UC-07 / Slice 1  |  5SP SP  |  FR-004 to FR-008

As a Lead Researcher, I want receive and approve wireframes for all screens so that the visual layout is agreed before the Visual Design System is applied.

Acceptance Criteria:

- Wireframes for all screens including unified welcome+tier, enrichment screen

- Option B single-screen welcome reflected

- Mobile layout included

S1-10    MUST    Produce and approve Visual Design System with SVG badge specs

Epic: UC-07  |  Feature: UC-07 / Slice 1  |  5SP SP  |  NFR-016, NFR-020

As a Lead Researcher, I want receive and approve the Visual Design System so that all visual styling is locked before Sprint 2 build begins.

Acceptance Criteria:

- Design tokens: Amateur #4ADE80, Professional #60A5FA, Expert #A78BFA

- 9 SVG badge designs specified

- Dark canvas #0D0D12 and dashboard canvas #0B1120 distinguished

S1-11    SHOULD    Produce and approve API Specification

Epic: UC-07  |  Feature: UC-07 / Slice 1  |  3SP SP  |  NFR-037, NFR-057

As a Lead Researcher, I want receive and approve an API Specification documenting all service layer functions so that the service layer contract is clear before Sprint 2.

Acceptance Criteria:

- All service functions documented including updateEnrichment() (v2.0 addition)

- Input/output types and error handling specified

EPIC — UC-05    Questionnaire Content Managed Without Code Changes

Domain: Technical Domain  |  Epic Owner: SH-04 AI Developer

FEATURE — UC-05 / Slice 1    questionnaire.js data structure specification (Phase 1a)

Stories: S1-08  |  5 SP  |  Sprint 1

S1-08    MUST    Design questionnaire.js data structure specification

Epic: UC-05  |  Feature: UC-05 / Slice 1  |  5SP SP  |  FR-019, FR-081, FR-082

As a Lead Researcher, I want receive and approve the questionnaire.js data structure so that all 80 questions (Q0 + 79 instrument) are structured consistently before Sprint 2.

Acceptance Criteria:

- 13-field structure per question defined

- Q0 (QR1) first entry with module = 0, has_none_option = false

- All 79 instrument questions populated from approved questionnaire document

- Tier assignments verified: Amateur 8Q, Professional 18Q, Expert 79Q

# 5. SPRINT 2 — CORE APPLICATION BUILD

SPRINT 2  —  Core Application Build — working URL, Modules 1–4, Q0, observability live  [62 SP SP]

ℹ  Option B changes: S2-06 (unified welcome screen) and S2-07 (Q0 as first instrument question) are rewritten from v1.0. S2-08 retitled to reflect tense frame engine scope.

EPIC — UC-04    Data is Stored, Versioned, and Protected

Domain: Technical Domain  |  Epic Owner: SH-04 AI Developer

FEATURE — UC-04 / Slice 1    4-table Supabase schema via Migrations

Stories: S2-01  |  5 SP  |  Sprint 2

S2-01    MUST    Apply Supabase database schema via Migrations

Epic: UC-04  |  Feature: UC-04 / Slice 1  |  5SP SP  |  FR-048, NFR-012, NFR-031, NFR-032

As a Lead Researcher, I want run the Supabase migration files so that all 4 tables and RLS policies are created via version-controlled migrations.

Acceptance Criteria:

- All 4 tables created: sessions, responses, scale_responses, none_flags

- RLS enabled on all tables — verified in Supabase Authentication → Policies

- user_id nullable UUID column present in sessions table

- credentials_years, credentials_interactions, credentials_shift columns present (nullable VARCHAR)

EPIC — UC-07    GuestIQ is Deployed, Accessible, and Observed

Domain: Technical Domain  |  Epic Owner: SH-04 AI Developer

FEATURE — UC-07 / Slice 2    React PWA project structure and initial deployment

Stories: S2-04, S2-05  |  5 SP  |  Sprint 2

S2-04    MUST    Build React PWA project structure with all tooling

Epic: UC-07  |  Feature: UC-07 / Slice 2  |  3SP SP  |  NFR-034, NFR-035, NFR-036

As a Lead Researcher, I want see the complete project structure with Vite, Tailwind, Radix UI, Framer Motion, and i18next configured so that Sprint 2 features build on a solid foundation.

Acceptance Criteria:

- Vite + React 18 structure in place

- Tailwind with design tokens configured

- Radix UI, Framer Motion, i18next installed

- src/hooks/useQuestionnaire.js exists as single import point

- Zero hardcoded strings in components

S2-05    MUST    Verify initial deployment to GitHub Pages

Epic: UC-07  |  Feature: UC-07 / Slice 2  |  2SP SP  |  NFR-021, NFR-022

As a Lead Researcher, I want open guestiq.github.io?property=PROP001 in Edge and Chrome and see the application load correctly so that the deployment pipeline is verified.

Acceptance Criteria:

- Application loads at guestiq.github.io?property=PROP001

- Green GitHub Actions deployment checkmark

- HTTPS confirmed — padlock visible

- No console errors on initial load

FEATURE — UC-07 / Slice 3    Sentry and PostHog initialisation

Stories: S2-02, S2-03  |  5 SP  |  Sprint 2

S2-02    MUST    Initialize Sentry SDK as first build task

Epic: UC-07  |  Feature: UC-07 / Slice 3  |  3SP SP  |  NFR-039, NFR-027

As a Lead Researcher, I want see Sentry initialized as the very first operation in main.jsx so that all subsequent errors are captured from day one.

Acceptance Criteria:

- Sentry.init() first import in main.jsx before any React rendering

- sendDefaultPii: false — no IP collected

- tracesSampleRate: 1.0 — 100% capture

- SentryErrorBoundary wraps entire app

- Test error appears in Sentry within 60 seconds

S2-03    MUST    Initialize PostHog SDK and analytics service

Epic: UC-07  |  Feature: UC-07 / Slice 3  |  2SP SP  |  FR-089, FR-090, NFR-025, NFR-026

As a Lead Researcher, I want see PostHog initialized after Sentry with all calls routed through the analytics service so that analytics are captured from the first real session.

Acceptance Criteria:

- posthog.init() after Sentry — ip: false, persistence: 'memory'

- src/services/analytics.js exports one function per canonical event

- No component calls posthog.capture() directly

- app_loaded appears in PostHog within 60 seconds

- mask_all_inputs: true in session recording config

EPIC — UC-01    Respondent Completes the Questionnaire

Domain: Research Domain  |  Epic Owner: SH-02 Lead Researcher

FEATURE — UC-01 / Slice 1    Welcome and Tier Selection (unified screen — hook text + tier cards simultaneously, single click to start)

Stories: S2-06, S2-18  |  7 SP  |  Sprint 2

S2-06    MUST    Build unified welcome screen — hook text + tier cards on one screen  ★ CHANGED

Epic: UC-01  |  Feature: UC-01 / Slice 1  |  5SP SP  |  FR-004, FR-007, FR-008, FR-009, FR-010

As a Lead Researcher, I want see the hook text and tier cards displayed simultaneously on a single screen so that a respondent can read the hook and select their tier in one fluid action — no wait, no Continue button.

Acceptance Criteria:

- Hook text renders immediately alongside tier cards — no delay, no Continue button

- Three tier cards with correct colors, descriptors, time/question counts, and 'Start as [Tier]' CTAs

- Privacy notice visible below tier cards: includes 'Participation is voluntary. You may close this page at any time without consequence.' (FR-008 v2.0 per UC Specs v2.0 Extension 5)

- A 'Not now' text link visible on welcome screen — clicking it creates no session record and writes no token to localStorage

- PostHog: welcome_hook_viewed and tier_selected fire correctly

- Tier selection is the ONLY interaction required before Q0 — verified end-to-end

S2-18    SHOULD    Implement privacy notice on welcome screen

Epic: UC-01  |  Feature: UC-01 / Slice 1  |  2SP SP  |  NFR-015

As a Lead Researcher, I want see a brief privacy notice on the welcome screen so that respondents know what data is collected before any collection begins.

Acceptance Criteria:

- Privacy notice visible on welcome+tier screen: what collected, how used, no personal data retained

- Text from ui-copy.json — not hardcoded

- Visible before tier selection without scrolling

FEATURE — UC-02 / Slice 1    Tense frame data model and application — Q0 as first instrument question + tense_frame persistence

Stories: S2-07, S2-08  |  6 SP  |  Sprint 2

S2-07    MUST    Build Q0 tense routing as first instrument question  ★ CHANGED

Epic: UC-01  |  Feature: UC-02 / Slice 1  |  3SP SP  |  FR-015, FR-016, FR-017, FR-018

As a Lead Researcher, I want see QR1 rendered as the first instrument question using the standard Question component so that tense routing is collected within the questionnaire flow — not on a separate screen.

Acceptance Criteria:

- Q0 (QR1) rendered by standard Question component immediately after tier selection

- Styled identically to Q1–Q79

- All 4 options rendered from questionnaire.js

- Answer A/C → tense_frame = 'retrospective'. Answer B → 'anticipatory'. Answer D → 'retrospective' + qr1_other_text

- routing_gate_answered PostHog event fires with correct tense_frame

S2-08    MUST    Build tense frame engine — application of tense_frame across all question renders

Epic: UC-01  |  Feature: UC-02 / Slice 1  |  3SP SP  |  FR-016, FR-017

As a Lead Researcher, I want verify that every subsequent question renders in the correct tense throughout the session so that the dual-tense instrument design is correctly implemented.

Acceptance Criteria:

- tense_frame stored in application state at Q0 answer — not re-evaluated after

- Every question reads tense_frame from session state and selects correct text key

- Verified on 5 questions across Modules 1–4: retrospective = past tense, anticipatory = future/conditional

- tense_frame property on every question_answered PostHog event

FEATURE — UC-01 / Slice 2    Modules 1–4 (core questions)

Stories: S2-09, S2-10  |  8 SP  |  Sprint 2

S2-09    MUST    Build all Module 1 questions with tier routing

Epic: UC-01  |  Feature: UC-01 / Slice 2  |  5SP SP  |  FR-019 to FR-027

As a Lead Researcher, I want see all Module 1 questions rendered correctly across all three tiers so that stay intent is captured as the foundation for subsequent routing.

Acceptance Criteria:

- All Module 1 questions (Q1–Q9) rendered for Expert tier

- Tier routing verified: Amateur sees correct subset

- Q1 answer writes intent_category to sessions table

- None option renders on every question — none_flag written to Supabase on selection

S2-10    MUST    Build Modules 2, 3, and 4

Epic: UC-01  |  Feature: UC-01 / Slice 2  |  5SP SP  |  FR-019 to FR-027

As a Lead Researcher, I want see Modules 2, 3, and 4 rendered and answerable so that the pre-arrival, physical environment, and service interaction modules are functional.

Acceptance Criteria:

- All Module 2 questions (Q10–Q18) render correctly

- All Module 3 questions (Q19–Q30) render — scale questions use horizontal layout

- All Module 4 questions (Q31–Q38) render correctly

- Multi-select enforces max_selections gracefully

- All responses written to Supabase immediately on selection

FEATURE — UC-01 / Slice 7    Session resume and disambiguation

Stories: S2-11  |  5 SP  |  Sprint 2

S2-11    MUST    Build session creation, resume, and disambiguation screen

Epic: UC-01  |  Feature: UC-01 / Slice 7  |  5SP SP  |  FR-048 to FR-056

As a Lead Researcher, I want verify session creation in Supabase, session survival across browser close/reopen, and disambiguation so that shared PC handoffs do not lose data.

Acceptance Criteria:

- Session record created in Supabase on tier selection

- guestiq_session_token in browser local storage

- Browser close + reopen → disambiguation screen appears

- 'That was me' resumes from correct question

- 'Someone new' starts new session — original preserved

- PostHog disambiguation events fire correctly

FEATURE — UC-01 / Slice 8    Offline queue and downtime screen — Sprint 2 portion

Stories: S2-12  |  8 SP  |  Sprint 2

S2-12    MUST    Build Supabase service layer and offline response queue

Epic: UC-01  |  Feature: UC-01 / Slice 8  |  8SP SP  |  FR-057 to FR-060, NFR-006

As a Lead Researcher, I want verify that all Supabase calls go through the service layer and the offline queue preserves responses during outages so that no data is lost during the pilot.

Acceptance Criteria:

- Zero components import Supabase client directly — verified by code search

- Offline queue activates on Supabase failure — DevTools Offline mode tested

- 'Your answers are saved locally — reconnecting...' shown

- Queue retries every 30 seconds

- All queued responses written on reconnection

- offline_queue_activated and offline_queue_flushed events fire

- RLS rejection errors (HTTP 403/400) detected separately from network failures — trigger Sentry.captureException() with context RLS_REJECTION and are NOT added to the offline queue for retry (UC Specs v2.0 — UC-04 Extension 2)

EPIC — UC-04    Data is Stored, Versioned, and Protected

Domain: Technical Domain  |  Epic Owner: SH-04 AI Developer

FEATURE — UC-04 / Slice 3    Environment configuration and feature flags

Stories: S2-13  |  5 SP  |  Sprint 2

S2-13    MUST    Implement environment configuration and feature flags

Epic: UC-04  |  Feature: UC-04 / Slice 3  |  5SP SP  |  FR-091, FR-092, FR-095

As a Lead Researcher, I want verify credentials are in .env (not Git) and feature flags work so that the production-readiness architecture is in place from Sprint 2.

Acceptance Criteria:

- .env file with all 6 required variables — property_id=PROP001

- src/config/features.js exports all flags — no component reads import.meta.env directly

- VITE_FEATURE_AUTH_ENABLED=false confirmed

- No credentials in any committed file

FEATURE — UC-04 / Slice 4    Auth bypass and user_id nullable column

Stories: S2-14  |  3 SP  |  Sprint 2

S2-14    MUST    Configure Supabase Auth in bypass mode

Epic: UC-04  |  Feature: UC-04 / Slice 4  |  3SP SP  |  FR-093

As a Lead Researcher, I want verify Supabase Auth is configured in bypass mode so that Phase 2 authentication activation requires only a feature flag change.

Acceptance Criteria:

- Auth configured in src/services/supabase.js

- VITE_FEATURE_AUTH_ENABLED=false → bypass mode active

- When flag set to true: auth flow activates with no other code changes

- user_id = null in all prototype sessions

FEATURE — UC-04 / Slice 2    Service layer, RLS policies, and security configuration

Stories: S2-17  |  3 SP  |  Sprint 2

S2-17    MUST    Verify RLS policies and security configuration

Epic: UC-04  |  Feature: UC-04 / Slice 2  |  3SP SP  |  NFR-010 to NFR-014

As a Lead Researcher, I want verify all security requirements are met so that no PII is collected and research data is protected.

Acceptance Criteria:

- RLS enabled on all 4 tables — anon key cannot read other sessions

- HTTPS on live URL — all DevTools calls show https://

- No credentials in any committed file

- Zero PII fields in Supabase — schema reviewed

- PostHog and Sentry IP anonymization confirmed in dashboards

EPIC — UC-02    Research Data Quality is Maintained

Domain: Research Domain  |  Epic Owner: SH-02 Lead Researcher

FEATURE — UC-02 / Slice 2    Data integrity verification protocol — Sprint 2 pass

Stories: S2-15  |  5 SP  |  Sprint 2

S2-15    MUST    Execute Sprint 2 test suite and data integrity verification

Epic: UC-02  |  Feature: UC-02 / Slice 2  |  5SP SP  |  NFR-043, NFR-044, NFR-045

As a Lead Researcher, I want execute the data integrity verification protocol so that tense frame accuracy, routing fidelity, and none-flag capture are confirmed before the Sprint 2 gate passes.

Acceptance Criteria:

- 2 sessions Answer A — tense_frame = 'retrospective' in sessions table

- 2 sessions Answer B — tense_frame = 'anticipatory'

- All question_answered events carry correct tense_frame

- 3 sessions selecting None on 5+ questions — none_flags count matches UI count exactly

- Q1 intent_category written correctly for all 12 taxonomy codes

EPIC — UC-07    GuestIQ is Deployed, Accessible, and Observed

Domain: Technical Domain  |  Epic Owner: SH-04 AI Developer

FEATURE — UC-07 / Slice 9    Accessibility audit, performance, mobile compatibility, and code quality — Sprint 2 portion

Stories: S2-16, S2-19  |  3 SP  |  Sprint 2

S2-16    MUST    Fix all Sprint 2 High and Medium severity bugs

Epic: UC-07  |  Feature: UC-07 / Slice 9  |  2SP SP  |  —

As a Lead Researcher, I want confirm all High and Medium bugs found during Sprint 2 testing are resolved so that Sprint 3 does not inherit unresolved quality issues.

Acceptance Criteria:

- Zero High severity bugs open

- Zero Medium severity bugs open

- Low severity bugs documented with deferred sprint noted

S2-19    SHOULD    Verify mobile browser functionality — Amateur flow

Epic: UC-07  |  Feature: UC-07 / Slice 9  |  1SP SP  |  NFR-024

As a Lead Researcher, I want complete the Amateur flow on Chrome for Android so that mobile functionality is confirmed as a secondary priority.

Acceptance Criteria:

- Application loads on Chrome for Android

- Amateur flow (8Q + Q0) completable end-to-end

- No elements hidden, overlapping, or unresponsive

- Data write to Supabase confirmed from mobile

# 6. SPRINT 3 — FULL QUESTIONNAIRE AND GAMIFICATION

SPRINT 3  —  Full Questionnaire + Gamification — all 79Q, Module 5, enrichment screen  [66 SP SP]

ℹ  S3-16 (optional post-completion enrichment screen) is new in v2.0 — 3SP SHOULD. S3-02 contributes to both UC-01 Slice 3 (Module 5 build) and UC-02 Slice 3 (routing fidelity verification).

EPIC — UC-01    Respondent Completes the Questionnaire

Domain: Research Domain  |  Epic Owner: SH-02 Lead Researcher

FEATURE — UC-01 / Slice 3    Module 5 branching — all 7 sub-sections

Stories: S3-01, S3-02  |  18 SP  |  Sprint 3

S3-01    MUST    Build Module 5 — all 7 sub-sections with branching

Epic: UC-01  |  Feature: UC-01 / Slice 3  |  13SP SP  |  FR-029 to FR-032

As a Lead Researcher, I want see Module 5 route correctly to all 7 intent-specific sub-sections based on the respondent's Q1 answer so that the core research instrument logic is functional.

Acceptance Criteria:

- All 7 sub-sections built: 5A Work, 5B Leisure, 5C Displacement, 5D Medical, 5E Family, 5F Transit, 5G Local Escape

- Routing from Q1 intent_category verified for all 12 taxonomy codes

- Secondary purpose routing (Q2) triggers second sub-section

- None on Q1 routes to manual intent-selection screen

S3-02    MUST    Test Module 5 branching against 84-path test matrix

Epic: UC-01  |  Feature: UC-01 / Slice 3  |  5SP SP  |  FR-029 to FR-032, NFR-044

As a Lead Researcher, I want execute all 84 paths and record pass/fail so that Module 5 routing fidelity is formally verified before the Sprint 3 gate passes.

Acceptance Criteria:

- All 84 paths executed — pass recorded for each

- intent_category in sessions table matches Q1 answer_code for 100% of test sessions

- Secondary routing verified for 6+ combinations

- Both tense frames verified across routing paths

- Zero routing failures — any failure blocks the sprint gate

FEATURE — UC-01 / Slice 4    Modules 6–7 (value and post-stay)

Stories: S3-03  |  5 SP  |  Sprint 3

S3-03    MUST    Build Modules 6 and 7

Epic: UC-01  |  Feature: UC-01 / Slice 4  |  5SP SP  |  FR-019 to FR-027

As a Lead Researcher, I want see Modules 6 and 7 rendered and answerable so that the value/pricing and post-stay modules complete the full 79-question instrument.

Acceptance Criteria:

- All Module 6 questions (Q57–Q66) rendered correctly

- All Module 7 questions (Q67–Q79) rendered correctly

- Professional and Expert tier question counts verified: 18 and 79

FEATURE — UC-01 / Slice 5    Gamification layer — progress bar, episode map, badges, curiosity hooks, tier upgrade prompts

Stories: S3-04, S3-05, S3-06, S3-07, S3-14  |  14 SP  |  Sprint 3

S3-04    MUST    Build progress bar and episode map

Epic: UC-01  |  Feature: UC-01 / Slice 5  |  5SP SP  |  FR-033 to FR-037

As a Lead Researcher, I want see the progress bar and 7-node episode map on every question screen so that respondents can see where they are at all times.

Acceptance Criteria:

- Progress bar on every question screen — fills proportionally within current episode

- 7-node episode map: completed = checkmark, current = pulsing, future = muted

- Episode names from episodes.json — not hardcoded

- episode_started and episode_completed fire with correct properties

S3-05    MUST    Build curiosity hooks and end-of-episode screens

Epic: UC-01  |  Feature: UC-01 / Slice 5  |  3SP SP  |  FR-038, FR-039

As a Lead Researcher, I want see curiosity hook screens between episodes so that respondents have a moment of reward and anticipation.

Acceptance Criteria:

- Curiosity hook screen after each of Episodes 1–6

- Hook text from episodes.json — not hardcoded

- 'Continue to [next episode name]' button correctly named

- curiosity_hook_viewed fires with episode_number

S3-06    MUST    Build SVG achievement badge system

Epic: UC-01  |  Feature: UC-01 / Slice 5  |  5SP SP  |  FR-040, FR-041

As a Lead Researcher, I want see the 9 SVG achievement badges awarded at correct moments with Framer Motion animations so that professional recognition is built into the experience.

Acceptance Criteria:

- All 9 badges as React SVG components accepting color prop

- Badge triggers verified: First Step (Q1) through Expert Complete (79Q)

- Framer Motion: 1.0→1.15→1.0 scale over 300ms

- Animation fires once per badge per session

S3-07    MUST    Build tier upgrade prompts

Epic: UC-01  |  Feature: UC-01 / Slice 5  |  5SP SP  |  FR-043 to FR-046

As a Lead Researcher, I want see tier upgrade prompts after Episode 1 (Amateur) and Episode 4 (Professional) so that respondents can contribute more data.

Acceptance Criteria:

- Upgrade prompt after Episode 1 for Amateur — shows additional time and benefit

- Upgrade prompt after Episode 4 for Professional

- Accepting: session tier updated in Supabase, continues from next unanswered question

- tier_upgrade_prompted, tier_upgrade_accepted, tier_upgrade_declined all fire

S3-14    SHOULD    Build streak mechanic

Epic: UC-01  |  Feature: UC-01 / Slice 5  |  1SP SP  |  FR-047

As a Lead Researcher, I want see a streak counter for consecutive days of engagement so that multi-day completions have an additional motivational mechanic.

Acceptance Criteria:

- Streak tracks consecutive calendar days with at least one answered question

- Stored in browser local storage

- Shown subtly on episode map screen

- Does not affect routing, scoring, or data

FEATURE — UC-01 / Slice 6    Completion, results screen, and optional post-completion enrichment screen  ★ NEW v3.0

Stories: S3-08, S3-09, S3-16  |  16 SP  |  Sprint 3

S3-08    MUST    Build completion celebration screen and results display

Epic: UC-01  |  Feature: UC-01 / Slice 6  |  8SP SP  |  FR-061 to FR-064

As a Lead Researcher, I want see the completion screen with all earned badges and personal results summary so that the post-questionnaire experience is rewarding.

Acceptance Criteria:

- Completion screen: congratulatory heading, tier name, all earned badges in grid

- Personal results: primary intent category, top expectation priorities, service interaction style

- Aggregate comparison chart when 3+ complete sessions exist for same property_id

- session_completed, results_viewed, aggregate_comparison_viewed fire correctly

- Optional enrichment screen appears after results (see S3-16)

S3-09    MUST    Apply full visual design system to all screens

Epic: UC-01  |  Feature: UC-01 / Slice 6  |  5SP SP  |  NFR-016, NFR-020

As a Lead Researcher, I want see the Visual Design System applied consistently across all screens so that GuestIQ has a professional, coherent visual identity.

Acceptance Criteria:

- All screens use design tokens from Visual Design System — no ad-hoc colors

- Tier accent colors applied correctly throughout

- Dark canvas #0D0D12 for respondent, #0B1120 for dashboard

- Color not sole indicator — selected states verified

S3-16    SHOULD    Build optional post-completion enrichment screen  ★ NEW

Epic: UC-01  |  Feature: UC-01 / Slice 6  |  3SP SP  |  FR-012, FR-097, FR-098

As a Lead Researcher, I want see an optional enrichment screen after the results display so that motivated completers can share demographic context with zero pre-questionnaire friction.

Acceptance Criteria:

- Enrichment screen appears after results for all respondents

- Heading: 'You are done — 30 more seconds? Help us understand who answered.'

- Three single-click fields: years band, interactions per shift, shift pattern

- Each field saves immediately on click — no Submit button

- Skip button always visible — dismisses without blocking

- Session remains is_complete = true regardless of enrichment

- Enrichment data written via updateEnrichment() service function

- credentials_enrichment_completed fires on dismiss with fields_answered count

EPIC — UC-02    Research Data Quality is Maintained

Domain: Research Domain  |  Epic Owner: SH-02 Lead Researcher

FEATURE — UC-02 / Slice 3    Module 5 routing fidelity verification — 84-path matrix

Stories: S3-02  |  5 SP — also counted under UC-01 / Slice 3  |  Sprint 3

ℹ  S3-02 contributes to both UC-01 Slice 3 (build) and UC-02 Slice 3 (verification). Story points counted once under UC-01 Slice 3.

S3-02    MUST    Test Module 5 branching against 84-path test matrix (also UC-02 / Slice 3)

Epic: UC-02  |  Feature: UC-02 / Slice 3  |  0SP SP  |  NFR-044

As a Lead Researcher, I want execute all 84 branching paths so that Module 5 routing fidelity is formally verified for research validity.

Acceptance Criteria:

- [See UC-01 / Slice 3 for full acceptance criteria]

- Story counted once — listed here for UC-02 traceability

FEATURE — UC-02 / Slice 4    Second data integrity pass — post-Sprint 3 full instrument

Stories: S3-13  |  3 SP  |  Sprint 3

S3-13    MUST    Second data integrity verification pass

Epic: UC-02  |  Feature: UC-02 / Slice 4  |  3SP SP  |  NFR-006, NFR-043 to NFR-045

As a Lead Researcher, I want execute a second data integrity pass after all 79 questions are live so that data quality is confirmed for the full instrument.

Acceptance Criteria:

- 3 complete Expert tier sessions (79Q + Q0) — all response records verified

- tense_frame consistency across all 79 questions for both tense variants

- Module 5 routing re-verified for full Expert sessions

- none_flags count matches UI selections — 100% fidelity

EPIC — UC-05    Questionnaire Content Managed Without Code Changes

Domain: Technical Domain  |  Epic Owner: SH-04 AI Developer

FEATURE — UC-05 / Slice 2    Phase 1b JSON extraction — Strangler Fig migration

Stories: S3-11  |  8 SP  |  Sprint 3

S3-11    MUST    Execute Phase 1b JSON content extraction — Strangler Fig migration

Epic: UC-05  |  Feature: UC-05 / Slice 2  |  8SP SP  |  FR-083 to FR-085

As a Lead Researcher, I want see all questionnaire content moved from questionnaire.js into 6 JSON config files so that content can be edited without code changes.

Acceptance Criteria:

- 6 JSON files created: questions.json, episodes.json, tiers.json, ui-copy.json, branching.json, taxonomy.json

- Application reads from JSON files — questionnaire.js retained as reference

- All 6 files committed to Git

FEATURE — UC-05 / Slice 3    Phase 1b identical-behavior verification

Stories: S3-12  |  5 SP  |  Sprint 3

S3-12    MUST    Verify Phase 1b migration — identical behavior check

Epic: UC-05  |  Feature: UC-05 / Slice 3  |  5SP SP  |  FR-083 to FR-085

As a Lead Researcher, I want verify application behavior after Phase 1b migration is identical to before so that the extraction did not introduce errors.

Acceptance Criteria:

- 10 questions cross-referenced between questions.json and original questionnaire document — all match

- All 84 routing paths verified post-migration — same results as pre-migration

- Config validator tested: deliberate JSON error produces clear error before respondent content renders

EPIC — UC-07    GuestIQ is Deployed, Accessible, and Observed

Domain: Technical Domain  |  Epic Owner: SH-04 AI Developer

FEATURE — UC-07 / Slice 9    Accessibility audit, performance, mobile compatibility, and code quality — Sprint 3 portion

Stories: S3-10, S3-15  |  4 SP  |  Sprint 3

S3-10    MUST    Accessibility audit — WCAG 2.1 AA

Epic: UC-07  |  Feature: UC-07 / Slice 9  |  3SP SP  |  NFR-016 to NFR-019

As a Lead Researcher, I want confirm WCAG 2.1 AA compliance so that GuestIQ is usable by all front desk team members regardless of assistive needs.

Acceptance Criteria:

- axe-core scan on all screens — zero AA contrast failures

- Full Amateur flow navigated keyboard-only — every element reachable and activatable

- SVG badge aria-labels present and descriptive

- All interactive elements use Radix UI primitives

S3-15    SHOULD    Verify mobile browser accessibility — full flow

Epic: UC-07  |  Feature: UC-07 / Slice 9  |  1SP SP  |  NFR-024

As a Lead Researcher, I want complete the full Professional flow on Chrome for Android so that mobile accessibility is confirmed for the complete instrument.

Acceptance Criteria:

- All Professional tier questions (18Q + Q0) completable on Chrome for Android

- All interactive elements have minimum 44×44px touch targets

- No content clipped or overlapping

# 7. SPRINT 4 — DASHBOARD, POLISH, AND QA

SPRINT 4  —  Dashboard, QA, and Polish — prototype complete and ready for UAT  [33 SP SP]

EPIC — UC-03    Manager Reviews Pilot Analytics

Domain: Technical Domain  |  Epic Owner: SH-04 AI Developer

FEATURE — UC-03 / Slice 1    Dashboard overlay shell and SHIFT+CTRL+A trigger

Stories: S4-01  |  5 SP — also covers UC-03 Slice 2  |  Sprint 4

S4-01    MUST    Build management dashboard overlay and all 9 panels

Epic: UC-03  |  Feature: UC-03 / Slice 1 + 2  |  13SP SP  |  FR-065 to FR-077

As a Lead Researcher, I want see the complete management dashboard overlay with all 9 panels so that analytics are accessible without technical knowledge.

Acceptance Criteria:

- SHIFT+CTRL+A activates overlay on all screens except disambiguation

- Overlay uses #0B1120 canvas — distinct from respondent canvas

- All 9 panels functional: Response Overview, Intent Distribution, Planning Horizon, Expectation Priorities, Competitive Threat, Service Interaction Spectrum, Value Reference, None Flags, Raw Data

- All panels load within 5 seconds with 20+ test sessions

- ESC and click-outside both close overlay

- Underlying session undisturbed after closing overlay

- Panel 1 (Response Overview) distinguishes three session states: (a) complete (is_complete = true), (b) active incomplete (is_complete = false, resume event within 72h), (c) abandoned (is_complete = false, no resume event within 72h of last response). Abandoned sessions excluded from participation rate numerator. (UC Specs v2.0 — UC-02 Extension 3)

- When complete session count is below 5, all panels display a visible warning: Warning: fewer than 5 sessions — patterns shown are preliminary and should not be treated as reliable. Warning included in PDF export header. Dashboard remains fully functional. (UC Specs v2.0 — UC-03 Extension 3)

FEATURE — UC-03 / Slice 3    CSV export and PDF summary report

Stories: S4-02  |  8 SP  |  Sprint 4

S4-02    MUST    Build CSV export and PDF summary report

Epic: UC-03  |  Feature: UC-03 / Slice 3  |  8SP SP  |  FR-078 to FR-080

As a Lead Researcher, I want export a CSV of all sessions and a PDF summary report so that pilot data can be backed up and shared at the debrief meeting.

Acceptance Criteria:

- Export CSV: guestiq-export-PROP001-[date].csv opens correctly in Microsoft Excel

- All sessions and responses joined — all columns present with human-readable headers

- Export PDF: one-page client-side PDF with chart, top priorities, competitive threat summary

- dashboard_exported_csv and dashboard_exported_pdf fire with response_count

- Export failure handling: if CSV or PDF generation fails (zero-byte file, JavaScript error, or download does not trigger), the export button shows an error state with a Retry button. Sentry captures the error with session count, browser, and error type. If retry also fails: fallback instruction shown to access Supabase Table Editor directly. Lead Researcher receives Sentry alert. (UC Specs v2.0 — UC-03 Extension 2)

EPIC — UC-01    Respondent Completes the Questionnaire

Domain: Research Domain  |  Epic Owner: SH-02 Lead Researcher

FEATURE — UC-01 / Slice 8    Offline queue and downtime screen — Sprint 4 portion

Stories: S4-05  |  3 SP  |  Sprint 4

S4-05    MUST    Build Supabase downtime contingency screen

Epic: UC-01  |  Feature: UC-01 / Slice 8  |  3SP SP  |  FR-059, NFR-007

As a Lead Researcher, I want see the downtime screen appear when Supabase has been unreachable for 60 seconds so that respondents always know the application status.

Acceptance Criteria:

- 65-second Supabase outage simulation — contingency screen appears within 5 seconds of 65-second mark

- Screen: 'GuestIQ is temporarily unavailable. Your answers are saved. Please try again in 30 minutes.'

- Retry button visible and triggers connectivity check

- Offline queue captured responses throughout — verified in local storage

EPIC — UC-07    GuestIQ is Deployed, Accessible, and Observed

Domain: Technical Domain  |  Epic Owner: SH-04 AI Developer

FEATURE — UC-07 / Slice 4    Cross-browser QA and front desk PC verification

Stories: S4-03, S4-04  |  5 SP  |  Sprint 4

S4-03    MUST    Cross-browser QA — Edge and Chrome on Windows

Epic: UC-07  |  Feature: UC-07 / Slice 4  |  3SP SP  |  NFR-021, NFR-022

As a Lead Researcher, I want complete the full Expert flow in Edge and Chrome on Windows so that browser compatibility is formally verified before UAT.

Acceptance Criteria:

- Complete Expert flow in Microsoft Edge on Windows — zero console errors

- Complete Professional flow in Chrome on Windows — zero console errors

- SHIFT+CTRL+A dashboard verified in both

- Visual design correct in both browsers

S4-04    MUST    On-site front desk PC verification

Epic: UC-07  |  Feature: UC-07 / Slice 4  |  2SP SP  |  NFR-001, NFR-023

As a Lead Researcher, I want open GuestIQ on each of the 3 actual front desk PCs so that real deployment environment compatibility is confirmed.

Acceptance Criteria:

- Application loads on all 3 front desk PCs

- Amateur flow complete on each — session in Supabase confirmed

- SHIFT+CTRL+A dashboard works on at least 1 PC

- Content not clipped at front desk monitor resolution

- Load time confirmed < 2 seconds on hotel broadband

FEATURE — UC-07 / Slice 5    Playwright visual regression baseline

Stories: S4-06  |  3 SP  |  Sprint 4

S4-06    MUST    Configure Playwright visual regression baseline

Epic: UC-07  |  Feature: UC-07 / Slice 5  |  3SP SP  |  NFR-035

As a Lead Researcher, I want capture Playwright baseline screenshots for all key screens so that visual regressions in subsequent deployments are automatically detected.

Acceptance Criteria:

- Playwright installed and configured

- Baseline screenshots for: welcome+tier, Q0, question types, episode map, curiosity hook, completion, enrichment, dashboard

- All baselines passing — zero regressions from capture

FEATURE — UC-03 / Slice 4    Dashboard QA and PostHog event verification

Stories: S4-07  |  3 SP — also covers UC-07 Slice 6  |  Sprint 4

S4-07    MUST    Verify all 27 PostHog events and Sentry instrumentation completeness

Epic: UC-03  |  Feature: UC-03 / Slice 4  |  3SP SP  |  NFR-040, NFR-039

As a Lead Researcher, I want verify all 27 canonical PostHog events and Sentry capture are working correctly so that observability is complete before the pilot.

Acceptance Criteria:

- All 27 event names verified in PostHog Events dashboard — exact names per SRS-F v2.0 Section 11.3

- Event #4 = credentials_enrichment_completed (not v1.0 name credentials_completed)

- Test error appears in Sentry within 60 seconds

- Core Web Vitals visible in Sentry Performance

- dashboard_opened and dashboard_panel_viewed firing correctly

FEATURE — UC-07 / Slice 9    Accessibility audit, performance, mobile, and code quality — Sprint 4 portion

Stories: S4-08, S4-09, S4-10  |  6 SP  |  Sprint 4

S4-08    MUST    Produce UAT Script, Deployment Checklist, and Bug Reporting Guide

Epic: UC-07  |  Feature: UC-07 / Slice 9  |  3SP SP  |  —

As a Lead Researcher, I want receive the UAT Script and support documents so that Sprint 5 UAT and pilot launch can be executed in a structured way.

Acceptance Criteria:

- UAT Script covers all major user flows — approved by Lead Researcher

- Deployment Checklist covers all pre-launch steps

- Bug Reporting Guide is a single-page document for pinning in MS Teams

- All three documents approved before Sprint 5 begins

S4-09    MUST    Performance verification — page load and transition times

Epic: UC-07  |  Feature: UC-07 / Slice 9  |  2SP SP  |  NFR-001, NFR-002, NFR-003

As a Lead Researcher, I want confirm page load and transition times meet NFR targets on front desk PCs so that performance is verified under real conditions.

Acceptance Criteria:

- LCP ≤ 2 seconds on hotel broadband — Sentry Performance p50

- TTI ≤ 3 seconds — Sentry Performance p50

- Question-to-question transition ≤ 300ms — manual + Sentry span

S4-10    SHOULD    Bundle size optimization check

Epic: UC-07  |  Feature: UC-07 / Slice 9  |  1SP SP  |  NFR-005

As a Lead Researcher, I want verify the JavaScript bundle is under 500KB gzipped so that the application loads quickly on hotel broadband.

Acceptance Criteria:

- Vite build output: total JS ≤ 500KB gzipped

- If over 500KB: code splitting applied and build re-checked

# 8. SPRINT 5 — USER ACCEPTANCE TESTING AND PILOT LAUNCH

SPRINT 5  —  UAT and Pilot Launch — first real respondent session confirmed  [16 SP SP]

EPIC — UC-07    GuestIQ is Deployed, Accessible, and Observed

Domain: Technical Domain  |  Epic Owner: SH-04 AI Developer

FEATURE — UC-07 / Slice 7    UAT facilitation and pilot launch

Stories: S5-01, S5-02, S5-03, S5-04  |  10 SP  |  Sprint 5

S5-01    MUST    Select, brief, and facilitate UAT sessions with 2–3 team members

Epic: UC-07  |  Feature: UC-07 / Slice 7  |  5SP SP  |  —

As a Lead Researcher, I want facilitate UAT sessions with front desk team members so that critical usability issues are identified before the full pilot launch.

Acceptance Criteria:

- 2–3 team members participate in UAT — not developers

- UAT Script followed throughout

- Critical usability issues identified and logged

- Gamification perception specifically probed

- Enrichment screen skip button tested

S5-02    MUST    Compile UAT findings and implement Critical fixes

Epic: UC-07  |  Feature: UC-07 / Slice 7  |  3SP SP  |  —

As a Lead Researcher, I want resolve all Critical UAT issues so that no Critical issue reaches the pilot launch.

Acceptance Criteria:

- UAT findings compiled

- All Critical issues resolved and re-verified before launch message is sent

- High issues assessed — deferred or resolved

S5-03    MUST    Final pre-launch verification on all 3 front desk PCs

Epic: UC-07  |  Feature: UC-07 / Slice 7  |  1SP SP  |  NFR-023

As a Lead Researcher, I want complete a final verification on all 3 front desk PCs immediately before the launch message so that the application is confirmed working.

Acceptance Criteria:

- Application loads on all 3 front desk PCs within 24 hours of launch

- Amateur flow completed on each — session in Supabase confirmed

- No new bugs since Sprint 4 PC verification

S5-04    MUST    Send pilot launch message via MS Teams and distribute Bug Reporting Guide

Epic: UC-07  |  Feature: UC-07 / Slice 7  |  1SP SP  |  —

As a Lead Researcher, I want send the pilot launch message so that the 2-week pilot window officially begins.

Acceptance Criteria:

- Launch message sent to front desk team channel at start of a shift

- Bug Reporting Guide pinned to Teams channel

- Message includes: what GuestIQ is, how to access, how to report bugs

FEATURE — UC-07 / Slice 8    Pilot monitoring and bug response — Sprint 5 portion

Stories: S5-05, S5-06, S5-07, S5-08  |  6 SP — Sprint 5 portion  |  Sprint 5

S5-05    MUST    Daily monitoring — Supabase session counts and PostHog events

Epic: UC-07  |  Feature: UC-07 / Slice 8  |  2SP SP  |  —

As a Lead Researcher, I want monitor pilot engagement daily so that participation shortfalls can be addressed before it is too late.

Acceptance Criteria:

- Daily: Supabase sessions table — new sessions since previous day

- Daily: PostHog funnel — app_loaded → session_completed

- Day 5 follow-up message if participation below target per Risk R-03

- Critical bugs addressed within 24 hours

S5-06    MUST    Confirm first real respondent session in PostHog and Sentry

Epic: UC-07  |  Feature: UC-07 / Slice 8  |  1SP SP  |  NFR-041, NFR-042

As a Lead Researcher, I want confirm the first non-developer session appears in both PostHog and Sentry so that real-world observability is verified.

Acceptance Criteria:

- At least 1 session_completed from a non-developer session in PostHog

- Sentry: no critical unresolved errors from real devices

- Core Web Vitals visible in Sentry for 1+ real sessions

- PostHog session replay visible for 1+ real sessions

S5-07    MUST    Fix any Critical mid-pilot bugs within 24 hours of report

Epic: UC-07  |  Feature: UC-07 / Slice 8  |  1SP SP  |  —

As a Lead Researcher, I want ensure any Critical bug is fixed and deployed within 24 hours so that data collection is not materially disrupted.

Acceptance Criteria:

- Critical bug reported → fixed and deployed within 24 hours

- Fix verified on at least 1 front desk PC

- Affected respondents notified if session may have been impacted

- Bug logged with root cause and resolution

S5-08    SHOULD    Mid-pilot check-in with front desk team

Epic: UC-07  |  Feature: UC-07 / Slice 8  |  2SP SP  |  —

As a Lead Researcher, I want check in with team members around Day 5 so that friction or confusion can be addressed before the pilot closes.

Acceptance Criteria:

- Informal conversation with 2+ team members around Day 5

- Feedback documented — actionable items addressed immediately

# 9. SPRINT 6 — PILOT MONITORING, DEBRIEF, AND PROJECT CLOSE

SPRINT 6  —  Pilot monitoring, debrief, and project close — all 13 success conditions met  [8 SP SP]

EPIC — UC-04    Data is Stored, Versioned, and Protected

Domain: Technical Domain  |  Epic Owner: SH-04 AI Developer

FEATURE — UC-04 / Slice 5    Weekly CSV backup protocol

Stories: S6-01  |  1 SP  |  Sprint 6

S6-01    MUST    Weekly CSV exports to OneDrive — data backup protocol

Epic: UC-04  |  Feature: UC-04 / Slice 5  |  1SP SP  |  NFR-009

As a Lead Researcher, I want save weekly CSV exports to OneDrive so that research data is protected against accidental Supabase project deletion.

Acceptance Criteria:

- CSV export saved to OneDrive at end of Sprint 6 Week 1 — guestiq-export-PROP001-[date].csv

- Second CSV saved at end of Sprint 6 Week 2

- Both confirmed opening correctly in Microsoft Excel

EPIC — UC-06    Pilot Debrief and Post-Pilot Reporting

Domain: Research Domain  |  Epic Owner: SH-02 Lead Researcher

FEATURE — UC-06 / Slice 1    Final data export and PostHog funnel analysis

Stories: S6-02  |  2 SP — also covers UC-04 Slice 6  |  Sprint 6

S6-02    MUST    Final pilot data export and PostHog funnel analysis

Epic: UC-06  |  Feature: UC-06 / Slice 1  |  2SP SP  |  —

As a Lead Researcher, I want produce a final data export and PostHog funnel analysis after the pilot closes so that the complete dataset is ready for the debrief report.

Acceptance Criteria:

- Final CSV export produced — cross-checked against Supabase session count

- PostHog funnel screenshot: app_loaded → session_completed

- Drop-off rates per episode extracted

- Sentry performance summary screenshot saved

- All exports archived in Sprint 6 folder

FEATURE — UC-06 / Slice 2    Pilot Debrief Report production

Stories: S6-03  |  3 SP  |  Sprint 6

S6-03    MUST    Produce Pilot Debrief Report

Epic: UC-06  |  Feature: UC-06 / Slice 2  |  3SP SP  |  —

As a Lead Researcher, I want receive a structured Pilot Debrief Report so that findings are professionally presented at the debrief meeting.

Acceptance Criteria:

- Sections: methodology summary, participation metrics, findings by intent category, none-flag analysis, PostHog engagement data, 3+ operational insights, Phase 2 recommendations

- At least 3 actionable operational insights — specific and grounded in response patterns

FEATURE — UC-06 / Slice 3    Debrief meeting and Phase 2 decision

Stories: S6-04  |  1 SP  |  Sprint 6

S6-04    MUST    Conduct debrief meeting and agree Phase 2 decision

Epic: UC-06  |  Feature: UC-06 / Slice 3  |  1SP SP  |  —

As a Lead Researcher, I want conduct the 45-minute debrief meeting with Hotel Management so that findings are presented and the Phase 2 decision is made.

Acceptance Criteria:

- 45-minute meeting conducted

- 3+ operational insights presented with supporting data

- Phase 2 decision (Yes/No/Deferred) made and recorded in writing

EPIC — UC-04    Data is Stored, Versioned, and Protected

Domain: Technical Domain  |  Epic Owner: SH-04 AI Developer

FEATURE — UC-04 / Slice 7    Project close — artifact archiving

Stories: S6-05  |  1 SP  |  Sprint 6

S6-05    MUST    Archive all 44 project artifacts and complete retrospective

Epic: UC-04  |  Feature: UC-04 / Slice 7  |  1SP SP  |  —

As a Lead Researcher, I want confirm all 44 artifacts are filed and a retrospective is completed so that the project is formally closed.

Acceptance Criteria:

- All 44 artifacts in their Approved folders — verified against artifact registry

- Sprint 6 retrospective completed — lessons documented for Phase 2

- Tracking spreadsheet: all stories marked Complete

EPIC — UC-06    Pilot Debrief and Post-Pilot Reporting

Domain: Research Domain  |  Epic Owner: SH-02 Lead Researcher

FEATURE — UC-06 / Slice 4    Phase 2 Recommendations Document and Velocity Review

Stories: S6-06  |  1 SP  |  Sprint 6

S6-06    SHOULD    Produce Phase 2 Recommendations Document and Velocity Review

Epic: UC-06  |  Feature: UC-06 / Slice 4  |  1SP SP  |  —

As a Lead Researcher, I want receive a Phase 2 Recommendations Document so that Phase 2 Sprint 0 has a strong starting point.

Acceptance Criteria:

- Phase 2 scope: multi-property, authentication, language support, admin CMS, instrument refinements

- Velocity review: actual vs planned SP per sprint

- Phase 2 budget estimate included

# 10. PHASE 2 — DEFERRED STORIES

Phase 2 stories are unestimated and explicitly out of scope for the Phase 1 prototype. They are captured here to preserve good ideas. They will be estimated in Sprint 6 during Phase 2 planning.

PH-01    PHASE 2    Multi-property deployment — second property onboarding

Epic: UC-07  |  Feature: UC-07 / Future  |  — SP  |  —

As a Hotel Manager at a second property, I want access GuestIQ so that cross-property research data comparison is possible.

Acceptance Criteria:

- Phase 2 — unestimated. property_id architecture ready from Phase 1.

PH-02    PHASE 2    Supabase Auth — full authentication for management access

Epic: UC-04  |  Feature: UC-04 / Future  |  — SP  |  —

As a Lead Researcher, I want activate Supabase authentication so that the management dashboard requires login.

Acceptance Criteria:

- Phase 2 — VITE_FEATURE_AUTH_ENABLED=true activation trigger.

PH-03    PHASE 2    Visual admin CMS — question and content editing interface

Epic: UC-05  |  Feature: UC-05 / Future  |  — SP  |  —

As a Lead Researcher, I want edit questionnaire content through a form-based interface without editing JSON files.

Acceptance Criteria:

- Phase 2 — unestimated. /admin route. Draft/publish workflow.

PH-04    PHASE 2    Multi-language support — French translation as first language

Epic: UC-01  |  Feature: UC-01 / Future  |  — SP  |  —

As a Front Desk Respondent at a French-speaking property, I want complete the questionnaire in French.

Acceptance Criteria:

- Phase 2 — i18n architecture ready from Phase 1. Translation files only needed.

PH-05    PHASE 2    Guest-facing deployment — QR code and public URL

Epic: UC-01  |  Feature: UC-01 / Future  |  — SP  |  —

As a Hotel Guest, I want access GuestIQ via QR code so that my own expectations can be captured directly.

Acceptance Criteria:

- Phase 2 — different respondent audience. Instrument may need adaptation.

PH-06    PHASE 2    Cross-property benchmarking dashboard

Epic: UC-03  |  Feature: UC-03 / Future  |  — SP  |  —

As a Hotel Manager, I want compare my property's data against anonymised data from other properties.

Acceptance Criteria:

- Phase 2 — requires multi-property data volume.

PH-07    PHASE 2    Psychometric validation study

Epic: UC-02  |  Feature: UC-02 / Future  |  — SP  |  —

As a Lead Researcher, I want run a psychometric validation study on the guest-facing dataset for academic publication.

Acceptance Criteria:

- Phase 2 — requires 200+ responses minimum.

PH-08    PHASE 2    Dashboard materialized views and caching

Epic: UC-03  |  Feature: UC-03 / Future  |  — SP  |  —

As a Hotel Manager, I want the dashboard to load under 2 seconds with 1,000+ sessions.

Acceptance Criteria:

- Phase 2 — Supabase Pro tier and materialized views required.

PH-09    PHASE 2    Automated PDF report to hotel management — weekly digest

Epic: UC-06  |  Feature: UC-06 / Future  |  — SP  |  —

As a Lead Researcher, I want a weekly PDF emailed to management automatically.

Acceptance Criteria:

- Phase 2 — Supabase scheduled function required.

PH-10    PHASE 2    SSO / Active Directory integration

Epic: UC-04  |  Feature: UC-04 / Future  |  — SP  |  —

As a Hotel IT Administrator, I want GuestIQ to integrate with our Active Directory.

Acceptance Criteria:

- Phase 2 — Supabase SAML or OAuth integration.

PH-11    PHASE 2    Kiosk mode — lobby tablet deployment

Epic: UC-01  |  Feature: UC-01 / Future  |  — SP  |  —

As a Hotel Manager, I want deploy GuestIQ on a lobby tablet in kiosk mode.

Acceptance Criteria:

- Phase 2 — QR code + kiosk mode + guest UX adaptation required.

# 11. STORY COUNT AND POINT VERIFICATION

| Sprint | Stories | MUST | SHOULD | PHASE 2 | SP Total | Sprint Gate |
| --- | --- | --- | --- | --- | --- | --- |
| Pre-Sprint | 9 | 9 | 0 | — | 0 | Accounts active, Node.js installed |
| Sprint 0 | 10 | 10 | 0 | — | 14 | All Sprint 0 artifacts approved |
| Sprint 1 | 11 | 10 | 1 | — | 31 | Branching Logic Spec + 84-path matrix approved |
| Sprint 2 | 19 | 17 | 2 | — | 62 | Working URL, Modules 1–4 + Q0, Sentry + PostHog live |
| Sprint 3 | 16 | 13 | 3 | — | 66 | All 79Q, gamification, enrichment, Phase 1b done |
| Sprint 4 | 10 | 9 | 1 | — | 33 | Dashboard complete, QA passed, UAT Script approved |
| Sprint 5 | 8 | 7 | 1 | — | 16 | Pilot launched, first real session confirmed |
| Sprint 6 | 6 | 5 | 1 | — | 8 | Debrief done, Phase 2 decision made, 44 artifacts filed |
| Phase 2 | 11 | — | — | 11 | TBD | Estimated in Sprint 6 |
| TOTAL | 100 | 80 | 9 | 11 | 230+TBD |  |

ℹ  v3.1 adds no new stories vs v3.0 (100 stories unchanged). Points unchanged at 230. Four story cards updated with new acceptance criteria (S2-06, S2-12, S4-01, S4-02). Two artifact references updated (S0-08, S0-09). All changes derived from UC Specs v2.0 critique review.

# 12. VERSION UPDATE LOG

| Version | Date | Updated By | Change |
| --- | --- | --- | --- |
| v1.0 | [Sprint 0] | Claude / AI Dev | Initial version. 99 stories. 227 SP. Flat sprint-banner structure. No Epic or Feature grouping. |
| v2.0 | [Sprint 0] | Claude / AI Dev | Epic grouping added (9 Epics from UC Specs). Option B redesign: S2-06, S2-07, S2-08 updated, S3-16 added. 100 stories, 230 SP. Document ID corrected to S0-2.7. |
| v3.0 | [Sprint 0] | Claude / AI Dev | Full Epic → Feature → Story hierarchy implemented. 40 Feature (UC Slice) sub-headers added. Every story shows Epic label, Feature label, SP, and FR refs. |
| v3.1 | [Sprint 0] | Claude / AI Dev | Targeted AC additions from UC Specs v2.0 critique. No new stories, no point changes, no sprint reassignments. Changes: S2-06 AC — voluntary participation link (UC-01 Extension 5). S2-12 AC — RLS rejection detection separate from network failure (UC-04 Extension 2). S4-01 AC — Panel 1 distinguishes complete/active-incomplete/abandoned sessions; minimum-data warning when sessions < 5 (UC-02 Extension 3 + UC-03 Extension 3). S4-02 AC — export failure handling with retry and Sentry capture (UC-03 Extension 2). S0-08/S0-09 updated to reference UC Specs v2.0 and Backlog v3.1. |

— END OF PRODUCT BACKLOG v3.1 —

GuestIQ  ·  Product Backlog v3.1  ·  S0-2.7  ·  Epic → Feature → Story  ·  100 stories  ·  40 Features  ·  Living document — refine at every sprint start