GUESTIQ — SPRINT 3

S3-15 Close-Out Memo

| Story | S3-15 — Verify mobile browser accessibility — full flow |
| --- | --- |
| Sprint | Sprint 3 |
| Story points | 1 SP — SHOULD priority |
| Owner | Lead Researcher (test execution) |
| Requirement reference | NFR-024 — mobile browser accessibility |
| Result | PASS (iOS Safari only — see Scope section) |
| Close-out date | May 31, 2026 |

# 1. Scope of Verification

The S3-15 Mobile Test Protocol was executed in full on iOS Safari against the production deployment at valkhot.github.io/guestiq/?property=PROP001. Android Chrome verification was not performed in this sprint and is recorded as a scope deviation below.

| Platform | Status | Notes |
| --- | --- | --- |
| iOS Safari (iPhone, real device) | TESTED | Full protocol executed end-to-end. All sections complete. |
| Android Chrome | NOT TESTED | Out of scope for this sprint by Lead Researcher decision. Deferred — see Outstanding Items. |

Acceptance criterion 1 of S3-15 states "Full Amateur flow completed on a mobile device (iOS Safari or Android Chrome)". The "or" in the criterion is satisfied by iOS Safari execution. Android Chrome verification remains a known gap, not a story failure.

# 2. Acceptance Criteria — Final Results

| # | Criterion | Result |
| --- | --- | --- |
| 1 | Full Amateur flow completed on a mobile device (iOS Safari or Android Chrome). | PASS |
| 2 | All tap targets large enough to activate without precision — minimum 44×44px. | PASS |
| 3 | No horizontal scrolling on any question screen. | PASS |
| 4 | Text readable without zooming. | PASS |

# 3. Issues Found and Resolved

One layout issue was found during execution and resolved before close-out.

## B-3-005 — BadgeToast positioning on iOS Safari

Discovered: During iOS Safari execution, on the curiosity hook screen following episode completion.

Symptom: BadgeToast rendered bottom-right of the viewport, overflowing the right edge, partially obscuring the sticky Continue button text. Functional impact: low (pointer-events: none on toast allowed taps to pass through). Visual quality impact: high.

Severity: Medium — visual; not blocking.

Root cause: iOS Safari (WebKit) handles position:fixed combined with transform:translateX(-50%) differently from Blink-based browsers, particularly when Framer Motion is applying entry/exit transforms to nearby or wrapping elements. Bug did not reproduce in Chrome DevTools mobile emulation. Required real-device testing to surface.

Resolution: BadgeToast.jsx refactored to (a) remove transform-based centring in favour of left:0 / right:0 / margin:0 auto pattern, (b) anchor toast to top of viewport with env(safe-area-inset-top) respecting the iOS notch and Dynamic Island, (c) reverse entry animation direction to match top placement, (d) retain React portal into document.body as defence-in-depth against ancestor transform contexts.

Final fix commit: fix(S3-15): B-3-005 top-anchor toast to avoid Continue button overlap

Verification: Re-tested on real iPhone Safari in Private Browsing mode after deploy. Toast renders centred horizontally at top of viewport, slides down on entry, does not overlap any UI element. Continue button fully visible throughout.

Status: RESOLVED — closed in Sprint 3.

## Iteration history (for transparency)

The B-3-005 fix took four iterations before landing. This is recorded honestly here so future bug-hunts on mobile-specific WebKit issues can benefit from the learning.

- Iteration 1 — React portal into document.body. Hypothesis: ancestor transform reparenting position:fixed. Result: did not fix; hypothesis incorrect.

- Iteration 2 — Separated positioning (outer static div) from animation (inner motion.div). Hypothesis: Framer Motion overwriting inline transform for centring. Result: did not fix; hypothesis only partially correct (this happens but is not the root cause on iOS).

- Iteration 3 — Replaced transform-based centring with left:0 / right:0 / margin:0 auto pattern. Result: fixed horizontal centring on iOS but toast still overlapped sticky Continue button at the bottom of the viewport.

- Iteration 4 — Anchored toast to top of viewport with env(safe-area-inset-top). Result: resolved fully. Verified on real device.

# 4. Process Learnings

- Real-device testing is mandatory for mobile work. Chrome DevTools mobile emulation did not reproduce B-3-005. WebKit-specific behaviour cannot be diagnosed in a Blink emulator.

- Deploy-to-production is an explicit step on every fix. Earlier in Sprint 3, three weeks of locally-verified fixes (B-3-001, B-3-002, B-3-003) had not reached production. Discovered mid-S3-15. Process has since been corrected — every bug fix includes a "shipped to production and verified" step.

- Source-code reasoning has limits. The first two B-3-005 iterations were based on code-level theorising about CSS / Framer Motion interactions. The fix that worked came after stopping to gather real-device evidence about the actual visible behaviour.

# 5. Outstanding Items

- Android Chrome verification — deferred. Recommended for Sprint 4 if Android pilot respondents are anticipated. iOS Safari pass is sufficient to satisfy AC-1 of S3-15 as written ("iOS Safari or Android Chrome"), but full mobile coverage requires both.

- B-3-004 — sessions.is_complete flag not setting to true on session completion. Discovered incidentally during S3-13. Cosmetic only (does not affect data); deferred to Sprint 4 per separate decision.

# 6. Sign-Off

S3-15 is marked COMPLETE. The story's acceptance criteria are met on iOS Safari, and the one issue found during execution (B-3-005) has been resolved and verified on the production deployment.

| Role | Name and signature | Date |
| --- | --- | --- |
| Lead Researcher | Val Khotemlyansky | May 31, 2026 |
| AI Developer | Claude (per Sprint 3 RACI) | May 31, 2026 |

— END OF S3-15 CLOSE-OUT MEMO —