Sprint 3 Deferrals and WONT-DO Memo

GuestIQ — Formal record of S3-14, S3-16, S3-17 outcomes

| Sprint | Sprint 3 |
| --- | --- |
| Items Covered | S3-14 (WONT-DO), S3-16 (WONT-DO), S3-17 (DEFERRED) |
| Date | 31 May 2026 |

# 1. S3-14 — Build Streak Mechanic (WONT-DO)

Priority: SHOULD · 1 SP · FR-047

Rationale for WONT-DO: Streak counter does not align with the research-instrument tone established across S3-09 (visual design) and S3-06 (badges as research-meaningful milestones). The multi-day mechanic specified in FR-047 is unfit for a single-session pilot population. The within-session variant specified in the Sprint Backlog risks incentivising response velocity over response quality — directly counter to research goals. Neither variant passes the “what fails if this doesn't ship” test.

Spec drift surfaced: FR-047 (SRS) specifies a multi-day calendar streak. Product Backlog v3.1 mirrors this. Sprint Backlog v1.0 instead specifies a within-session streak with milestones at Q5 and Q10. Two of three specs say multi-day; one says within-session. Recommendation: retire FR-047 from the SRS as part of the v2.1 documentation cleanup. Mark the Sprint Backlog entry WONT-DO.

Code status: No code written. No deploy. Clean WONT-DO.

Sprint 4 carry-forward: None. Story is closed. Document cleanup item: retire FR-047.

# 2. S3-16 — Post-Completion Enrichment Screen (WONT-DO)

Priority: SHOULD · 3 SP · FR-012, FR-014, FR-097, FR-098

Rationale for WONT-DO: On review of the three proposed enrichment fields against their research utility: front desk experience is redundant with tier selection (Amateur / Professional / Expert) already captured on the welcome screen; interactions per shift is derivable from shift type; shift pattern alone does not justify a dedicated post-completion screen. More broadly, property-level metadata (type, region, brand, volume, chain affiliation) belongs in a property registry indexed by property_id at property setup time — not asked per-respondent. The screen as specified collects information that is either redundant, derivable, or in the wrong place.

Spec drift surfaced: FR-012 (SRS, authoritative) specifies single-click buttons with exact label text. Sprint Backlog v1.0 specifies dropdowns and references the wrong FRs (FR-065–FR-067, which describe the dashboard, not the enrichment screen). Recommendation: retire FR-012, FR-014, FR-097, FR-098 from the SRS as part of the v2.1 documentation cleanup. Mark Sprint Backlog entry WONT-DO.

Code status: Three files were written before the value-justification challenge was applied: EnrichmentScreen.jsx (new, 277 lines), modified App.jsx, modified CompletionScreen.jsx. These files exist in /mnt/user-data/outputs/S3-16-enrichment-screen/ as reference artifacts only. They are correct implementations of the as-written FR-012 spec and serve as evidence of what was built before being challenged. They were NOT applied to the src/ tree, NOT committed, and NOT deployed. Working tree remains clean.

Sprint 4 carry-forward: Property registry schema design. Define a properties table with property_id (FK from sessions.property_id) and metadata columns: property_type, region, market_segment, room_count_band, brand_affiliation, chain_name. Establish this as part of Sprint 4 architectural work so per-property metadata has a proper home before pilot.

# 3. S3-17 — Tier-aware Badge System Expansion (DEFERRED)

Priority: Originally in-scope for Sprint 3

Rationale for deferral: S3-17 expands the badge system with two new tier-aware badges. The two badges (Decisive Voice / Considered Response / Full Spectrum for scale-use behaviour; Full Commitment / Thorough Reviewer / Complete Picture for no-NONE answer completion) and their names require explicit stakeholder review and sign-off because they touch the research-instrument presentation layer. The S3-17 Stakeholder Review Document was delivered and is out for stakeholder turnaround. The implementation cannot proceed until the names are agreed.

Code status: No implementation. Stakeholder Review Document filed in 03-Sprint-3/Approved/ and dispatched.

Sprint 4 carry-forward: S3-17 implementation moves to Sprint 4 once stakeholder sign-off is received. Add to Sprint 4 backlog with a dependency note: “gated on stakeholder approval of badge names from S3-17 Stakeholder Review Document.” Estimate carries forward unchanged. If stakeholder turnaround exceeds Sprint 4 window, story defers again to Sprint 5.

Definition of Done v1.1 §5 exception: Deferral approved under the exception process. The reason is external dependency (stakeholder turnaround time), not a delivery shortfall. No Sprint 3 gate condition references S3-17 completion; the story was an addition beyond the gated requirements.

# 4. Summary

Two stories dropped after value-justification challenge (S3-14, S3-16). One story deferred to Sprint 4 pending external sign-off (S3-17). No Sprint 3 gate conditions affected. Sprint 3 closes with all six gate conditions PASS.

# 5. Sign-Off

| Role | Name & Signature | Date |
| --- | --- | --- |
| Lead Researcher |  |  |
| Developer (AI Representative) | Claude (AI Developer) | 31 May 2026 |

— END OF DEFERRALS AND WONT-DO MEMO —