SPRINT 3 BACKLOG

GuestIQ — Replanned After Sprint 2 Review and Backlog Refinement

| Document Status | DRAFT — Pending Lead Researcher approval to commence Sprint 3 |
| --- | --- |
| Sprint Duration | Weeks 7–8 (14 days) |
| Sprint Goal | All 79 questions live · Full gamification · Results screen · Phase 1b JSON migration complete |
| Story Count | 19 stories (16 original + 2 new from refinement + 1 Phase 2 placeholder) |
| Total Story Points | 35 SP (MUST) + 5 SP (SHOULD) = 40 SP planned |
| Replanning Basis | Sprint 2 Review retrospective · Backlog Refinement Note (Question Interaction Layer) |
| New Items Added | S3-NEW-UX: Question interaction rebuild (2 SP) · S3-NEW-SESSION: Phase 2 placeholder (0 SP) |
| Testing Approach | Step-by-step testing guide included in every story card — new in Sprint 3 |
| Sprint 3 Gate Conditions | All 79 questions functional · 84 paths verified · All 9 badges working · Phase 1b complete |
| Document Location | 03-Sprint-3 / Approved / Sprint-3-Backlog-v1.0.docx |

★ NEW:  This backlog includes two items added from the Sprint 2 Backlog Refinement Note: (1) S3-NEW-UX — Question Interaction Layer Rebuild, implementing two-step selection + Continue button across all question types. (2) S3-NEW-SESSION — Phase 2 placeholder comment in useSession.js enabling future back navigation with minimal friction.

🧪 TEST:  NEW IN SPRINT 3: Every story card now includes a plain-English testing guide. These guide the Lead Researcher through how to verify each story is working correctly — as the application is being built, not just at the end. This directly addresses the Sprint 2 retrospective feedback about catching issues earlier.

# 1. Sprint Velocity Context

Sprint 3 is the largest sprint in the project. At 35 MUST story points it exceeds Sprint 2 (26 SP) by 35%. This is expected — Sprint 3 delivers the complete questionnaire experience that Sprint 2 scaffolded. The velocity table below shows the progression across all sprints.

| Sprint | AI Stories | Human Stories | Both | Total SP | Goal |
| --- | --- | --- | --- | --- | --- |
| Sprint 0 | 10 | 8 | 2 | 18 | ✓ All 10 artifacts approved |
| Sprint 1 | 9 | 2 | 0 | 22 | ✓ All 9 artifacts approved |
| Sprint 2 | 8 | 2 | 0 | 26 | ✓ 10 stories delivered |
| Sprint 3 | 10 | 5 | 1 | 35 | ← Current sprint |

ℹ INFO:  Sprint 3's higher point count is planned and justified. The Module 5 branching story (S3-01 at 13 SP) alone accounts for the increase — it is the most complex single story in the project. All other stories are 5 SP or fewer.

# 2. Sprint 3 Story Summary

| Story ID | Title | Feature | SP | Must/Should |
| --- | --- | --- | --- | --- |
| SM-CHECK-S3 | Scrum Master sprint-start checklist | Recurring | - | MUST |
| S3-NEW-UX | Question interaction layer rebuild (two-step + Continue) | UC-01/Slice 1 | 2 | MUST |
| S3-NEW-SESSION | useSession Phase 2 placeholder comment | UC-01 Tech | 0 | MUST |
| S3-01 | Build Module 5 — all 7 sub-sections with branching | UC-01/Slice 3 | 13 | MUST |
| S3-02 | Test Module 5 branching — 84-path matrix | UC-02/Slice 3 | 5 | MUST |
| S3-03 | Build Modules 6 and 7 | UC-01/Slice 4 | 5 | MUST |
| S3-04 | Build progress bar and episode map | UC-01/Slice 5 | 5 | MUST |
| S3-05 | Build curiosity hooks and end-of-episode screens | UC-01/Slice 5 | 3 | MUST |
| S3-06 | Build SVG achievement badge system | UC-01/Slice 5 | 5 | MUST |
| S3-07 | Build tier upgrade prompts | UC-01/Slice 5 | 5 (→3 replanned) | MUST |
| S3-08 | Build completion celebration and results screen | UC-01/Slice 6 | 8 | MUST |
| S3-09 | Apply full visual design system to all screens | UC-01/Slice 6 | 5 | MUST |
| S3-10 | Accessibility audit — WCAG 2.1 AA | UC-07/Slice 9 | 3 | MUST |
| S3-11 | Phase 1b JSON content extraction — Strangler Fig | UC-05/Slice 2 | 8 | MUST |
| S3-12 | Verify Phase 1b migration — identical behavior | UC-05/Slice 3 | 5 | MUST |
| S3-13 | Second data integrity verification pass | UC-02/Slice 4 | 3 | MUST |
| S3-14 | Build streak mechanic | UC-01/Slice 5 | 1 | SHOULD |
| S3-15 | Verify mobile browser accessibility | UC-07/Slice 9 | 1 | SHOULD |
| S3-16 | Post-completion enrichment screen | UC-01/Slice 6 | 3 | SHOULD |

ℹ INFO:  Stories marked ★ NEW in teal are additions from the Sprint 2 Backlog Refinement. SM-CHECK-S3 (Scrum Master checklist) is a recurring ceremony, not a development story — it carries no story points. S3-NEW-SESSION carries 0 SP because it is a single code comment addition.

# 2. Testing Guide — How to Test as You Go

You asked for guidance on testing. This section explains what testing means in this project, why it matters, and how to do it — before the individual story cards show you the specific steps for each story.

## What testing means in GuestIQ

Testing means checking that what was built actually does what it was supposed to do. It sounds obvious, but it is easy to skip — and when you skip it, bugs reach the pilot. A bug found during testing takes 20 minutes to fix. A bug found during the pilot with 10 front desk staff takes days of damage control.

There are two types of testing you will do:

• Functional testing — does the feature work? Click through the flow and check the result matches the acceptance criteria.

• Data testing — did the right data land in Supabase? Open the Table Editor and verify the rows.

## The testing mindset

When you test, you are not trying to confirm it works. You are trying to find where it breaks. This is an important distinction. Test the obvious path, then test the edge cases:

• What happens if I click None of these fit on every question?

• What happens if I answer Q1 as Work-Transit and then go through Module 5 — do I get section 5A (work)?

• What happens if I close the browser halfway through and reopen — does the disambiguation screen appear?

• What happens in Amateur tier vs Expert tier — are the right questions showing?

## How to read the testing guide in each story card

Each story card below has a purple testing guide section. It tells you exactly what to do to verify that story — step by step, in plain English. You do not need technical knowledge to follow these steps. You need:

• The app running locally at http://localhost:5174/guestiq/

• The Supabase Table Editor open in another browser tab

• The PostHog Activity view open in a third tab (optional but useful)

After each AI delivery, work through the testing guide for that story before telling me it is done. If something does not match, take a screenshot and share it — that is a bug report.

## What to do when you find a bug

When the app does not behave as the testing guide says it should:

1.  Take a screenshot of what you see.

2.  Note exactly what you did — which tier, which question, which option you clicked.

3.  Note what you expected vs what actually happened.

4.  Share this with me and I will diagnose and fix it.

5.  After the fix is pushed, re-run the same test to confirm it is resolved.

⚠ WARN:  Do not move to the next story until the current story's testing guide passes. A bug in S3-01 (Module 5 routing) will cause wrong data in every subsequent session — fixing it after S3-13 (data integrity pass) is much harder than fixing it immediately.

# 3. Sprint 3 Stories — Full Backlog

## Ceremony — SM-CHECK-S3 — Scrum Master Sprint Start

Before any development work begins, the AI Developer runs the 5-minute Scrum Master checklist. This is a project governance requirement from the MDT, not a development story.

| 1 | Are all Sprint 2 gate conditions confirmed? (App live, Supabase data flowing, Modules 1–4 functional) |
| --- | --- |
| 2 | Is the Epic/Feature/Story hierarchy correct for all Sprint 3 stories? |
| 3 | Is the Definition of Ready satisfied? (All stories have AC, all dependencies resolved) |
| 4 | Are there methodology conflicts or impediments? |
| 5 | Is the Use Case model current — do Use Cases still accurately describe the system? |

## New Stories — Added from Sprint 2 Backlog Refinement

S3-NEW-SESSION MUST — Add Phase 2 back navigation placeholder to useSession.js Epic: UC-01 · Feature: UC-01 / Technical Prep · 0 SP SP · Back navigation deferred to Phase 2 · Owner: AI Developer

User Story As a Lead Researcher, I want a clearly marked Phase 2 extension point in useSession.js so that back navigation can be implemented in Phase 2 without reverse-engineering the session architecture.

Acceptance Criteria 1. A structured comment block added to useSession.js immediately after the existing state declarations, marking the exact location and approach for Phase 2 back navigation implementation. 2. Comment includes: state variable name, function signatures for recordAnswer, getPreviousAnswer, and goBack, and the Supabase dependency (updateResponse function needed in supabase.js). 3. File committed to Git with commit message referencing Phase 2 back navigation.

🧪 How to test this story — step by step 1. Open src/hooks/useSession.js in VS Code. 2. Look for the comment block starting with '// PHASE 2 — Back navigation'. 3. Confirm it appears immediately after the existing useState declarations. 4. That is all — this is a zero-SP documentation task. No functional behavior changes.

S3-NEW-UX MUST — Rebuild question interaction layer — two-step selection with Continue button Epic: UC-01 · Feature: UC-01 / Slice 1 · 2 SP SP · FR-004, NFR-015 (refined) · Owner: AI Developer

User Story As a Lead Researcher, I want respondents to confirm their answer selection before advancing so that accidental clicks do not corrupt the research data on a 79-question instrument.

Acceptance Criteria 1. Clicking an option highlights it (filled radio, blue border, light background tint) but does NOT advance to the next question. 2. A 'Continue →' button appears below all options after any valid selection — styled in the current tier colour (green/blue/purple). 3. For 'Other – please specify': text input appears inline within the option row. Continue button only appears after text field has content (minimum 1 character). 4. For scale_5 questions: Continue button appears immediately after a scale point is clicked. 5. None option appears below all other options with a visual separator. Selecting None triggers Continue button to appear. 6. No disabled button states are shown — button either exists and works, or does not exist yet.

🧪 How to test this story — step by step 1. Open http://localhost:5174/guestiq/ and click Start as Amateur. 2. Answer Q0. On Q1, click any option — check that it highlights but you stay on the same screen. Check that a Continue button appears below all options. 3. Click a different option — check that your selection changes to the new option. The first option should de-select. 4. Click Continue — check that Q3 appears (Q2 is Professional/Expert only, so Amateur goes to Q3). 5. On a question with 'Other – please specify' (try Q7 option H): click it. Check that a text input appears. Check that Continue is NOT visible yet. Type something. Check that Continue NOW appears. Click it. 6. On Q23 (scale question — How sensitive are you to noise?): click scale point 3. Check Continue appears. Click it to advance. 7. Check None of these fit: click it on any question. Confirm it highlights and Continue appears. Click Continue.

## Original Stories — Module 5 Branching

S3-01 MUST — Build Module 5 — all 7 sub-sections with branching Epic: UC-01 · Feature: UC-01 / Slice 3 · 13 SP SP · FR-029 to FR-032 · Owner: AI Developer

User Story As a Lead Researcher, I want see Module 5 route correctly to all 7 intent-specific sub-sections based on the respondent's Q1 answer so that the core research instrument logic is functional.

Acceptance Criteria 1. All 7 sub-sections built in questionnaire.js: 5A Work (Q39–Q43), 5B Leisure (Q44–Q46), 5C Displacement (Q47–Q48), 5D Medical (Q49–Q50), 5E Family (Q51–Q52), 5F Transit (Q53–Q54), 5G Local Escape (Q55–Q56). 2. Routing from Q1 intent_category verified for all 12 taxonomy codes — each code routes to the correct sub-section. 3. Secondary purpose routing (Q2) triggers second Module 5 sub-section when applicable and different from primary. 4. None on Q1 routes to manual intent-selection fallback. 5. PostHog: purpose_expert event fires when secondary purpose triggers second sub-section.

🧪 How to test this story — step by step 1. Start as Expert, choose retrospective on Q0. 2. On Q1, select option A (Work — WORK-TRANS). Complete Modules 1–4. When you reach Module 5, verify you see questions from section 5A (workspace quality, meeting rooms, F&B for work). 3. Start a new Expert session. On Q1, select option D (Leisure — LEIS-PLAN). Reach Module 5 and verify you see 5B questions (arrival experience, food, recreational amenities). 4. Repeat for at least 3 more Q1 options from different taxonomy codes (e.g. I=Medical, J=Family, K=Transit). 5. In Supabase → sessions table, verify intent_category is populated correctly for each test session. 6. Verify in Supabase → responses table that all Module 5 questions have been recorded with correct module_number = 5.

S3-02 MUST — Test Module 5 branching — 84-path test matrix Epic: UC-02 · Feature: UC-02 / Slice 3 · 5 SP SP · NFR-006, NFR-043 · Owner: Lead Researcher

User Story As a Lead Researcher, I want systematically verify all 84 branching paths so that routing errors are caught before gamification is built on top.

Acceptance Criteria 1. All 12 primary intent taxonomy codes tested — each routes to the correct Module 5 sub-section. 2. All secondary purpose combinations tested — Q2 routes to second sub-section when applicable. 3. None option on Q1 handled gracefully. 4. Any routing errors logged as High severity bugs and fixed before sprint continues.

🧪 How to test this story — step by step 1. The AI will provide you with a structured test script — a table with 12 rows, one per taxonomy code, showing what Q1 option to select and what Module 5 sub-section should appear. 2. Work through the table systematically. For each row: start a new session as Expert, answer Q0, answer Q1 with the specified option, skip through Modules 1–4 quickly, and verify the correct Module 5 sub-section appears. 3. You do NOT need to answer all 79 questions for each test. Just verify the right sub-section appears. 4. Mark each row as Pass or Fail in the test script. If Fail: note which Q1 option caused the wrong routing and share with AI. 5. This test takes approximately 2 hours. Block the time and do not rush — a routing error found here saves days of pilot damage control.

## Original Stories — Modules 6 and 7

S3-03 MUST — Build Modules 6 and 7 — complete instrument Epic: UC-01 · Feature: UC-01 / Slice 4 · 5 SP SP · FR-019 to FR-027 · Owner: AI Developer

User Story As a Lead Researcher, I want see Modules 6 and 7 rendered and answerable so that the value/pricing and post-stay modules complete the full 79-question instrument.

Acceptance Criteria 1. All Module 6 questions (Q57–Q66): value framework, price sensitivity, loyalty programmes, ancillary expectations — correct tier routing. 2. All Module 7 questions (Q67–Q79): checkout preferences, post-stay communication, dispute resolution, return conditions, advocacy synthesis. 3. Professional tier question count verified: 18 questions total across all modules. 4. Expert tier question count verified: 79 questions total (Q0 + Q1–Q79).

🧪 How to test this story — step by step 1. Start as Professional. Answer Q0 and Q1. Work through all questions until the session ends. Count the questions — you should reach question 18 before the completion screen. 2. Start as Expert. Answer Q0 and Q1. Work through all questions. Count: you should reach question 79 before completion. 3. Specifically check Module 7 questions Q67–Q79 appear in order with correct text and options. 4. In Supabase → responses table, filter by your Expert session_id and count rows — should be 80 (Q0 + Q1–Q79).

## Original Stories — Gamification Layer

S3-04 MUST — Build progress bar and episode map Epic: UC-01 · Feature: UC-01 / Slice 5 · 5 SP SP · FR-033 to FR-037 · Owner: AI Developer

User Story As a Lead Researcher, I want see the progress bar and 7-node episode map on every question screen so that respondents can see where they are at all times.

Acceptance Criteria 1. Progress bar visible on every question screen — fills proportionally within the current episode, not across the whole questionnaire. 2. 7-node episode map shows: completed episodes with a checkmark, current episode highlighted with pulsing animation, future episodes muted. 3. Episode names read from questionnaire data — not hardcoded in the component. 4. PostHog: episode_started and episode_completed events fire with correct episode_number and tier properties.

🧪 How to test this story — step by step 1. Start as Amateur. After selecting your tier and answering Q0, look at the top of the question screen — you should see a thin progress bar and a row of 7 episode nodes. 2. Answer Q1, Q3, Q5 (first 3 Amateur questions in Module 1). Watch the progress bar fill within Episode 1 ('Why You Stay'). 3. After answering Q7 (last Module 1 question for Amateur), the Episode 1 node should show a checkmark and the Episode 2 node ('Your Space') should become active. 4. Hover over the episode nodes — they should show episode names as labels. 5. Check PostHog Activity — you should see episode_started events with episode_number = 1 and episode_number = 2.

S3-05 MUST — Build curiosity hooks and end-of-episode screens Epic: UC-01 · Feature: UC-01 / Slice 5 · 3 SP SP · FR-038, FR-039 · Owner: AI Developer

User Story As a Lead Researcher, I want see curiosity hook screens between episodes so that respondents have a moment of reward and anticipation before the next episode.

Acceptance Criteria 1. Curiosity hook screen appears at the end of each of Episodes 1–6 (not after Episode 7 — that leads directly to completion). 2. Hook text and subtext read from episodes data — not hardcoded. 3. 'Continue to [next episode name]' button correctly names the next episode. 4. PostHog: curiosity_hook_viewed fires with episode_number property.

🧪 How to test this story — step by step 1. Start as Amateur. Work through all Module 1 questions (Q0, Q1, Q3, Q5, Q7 — 5 questions). 2. After answering Q7 (the last Module 1 question), a curiosity hook screen should appear. It should NOT jump straight to the next question. 3. The hook screen should show engaging text (e.g. 'The room matters more than guests admit.') and a Continue button. 4. Click Continue — the next episode's first question should appear. 5. Check that the Continue button correctly says 'Continue to [Your Space]' or whichever episode is next.

S3-06 MUST — Build SVG achievement badge system Epic: UC-01 · Feature: UC-01 / Slice 5 · 5 SP SP · FR-040, FR-041 · Owner: AI Developer

User Story As a Lead Researcher, I want see the 9 SVG achievement badges awarded at correct moments with Framer Motion animations so that professional recognition is built into the respondent experience.

Acceptance Criteria 1. All 9 badges built as React SVG components: First Step, Intent Locked, Guest Arrival Expert, Environment Critic, Service Specialist, Purpose Expert, Value Analyst, Full Picture, Expert Complete. 2. Each badge awards at the correct trigger: First Step at Q1 answer, Intent Locked after Q1 intent_category set, others at episode completions. 3. Framer Motion animation: badge scales 1.0 → 1.15 → 1.0 over 300ms on reveal. 4. Each badge includes a descriptive aria-label for accessibility. 5. Animation fires once per badge per session — not on every render.

🧪 How to test this story — step by step 1. Start as Expert. Answer Q0. 2. Answer Q1 (any option). Two things should happen: a 'First Step' badge should animate briefly on screen, and an 'Intent Locked' badge should also appear. 3. Complete Episode 1 (all Module 1 questions). The 'Guest Arrival Expert' badge should appear at the curiosity hook screen. 4. Check that the badge animation is smooth — it should scale up slightly and then back down, not just appear instantly. 5. The completion screen at the end should show a grid of all badges earned during the session.

S3-07 MUST — Build tier upgrade prompts Epic: UC-01 · Feature: UC-01 / Slice 5 · 3 SP SP · FR-043 to FR-046 · Owner: AI Developer

User Story As a Lead Researcher, I want see tier upgrade prompts after Episode 1 for Amateur and after Episode 4 for Professional so that respondents can choose to contribute more data.

Acceptance Criteria 1. After Episode 1, Amateur respondents see an upgrade prompt showing: additional time required, benefit of upgrading, Accept and Decline buttons. 2. After Episode 4, Professional respondents see an upgrade prompt to Expert. 3. Accepting upgrade: session tier updated in Supabase, questionnaire continues from next unanswered question at the new tier. 4. PostHog: tier_upgrade_prompted, tier_upgrade_accepted, tier_upgrade_declined all fire with correct properties.

🧪 How to test this story — step by step 1. Start as Amateur. Complete all Module 1 questions (Q0, Q1, Q3, Q5, Q7). 2. After the Episode 1 curiosity hook, a tier upgrade prompt should appear before Episode 2 begins. 3. The prompt should show something like: 'You are doing great. Want to go deeper? Upgrade to Professional — takes about 3 more minutes.' 4. Click Accept — verify the session continues but now shows Professional-tier questions. 5. In Supabase → sessions table, verify the tier column has updated from 'amateur' to 'professional' for this session. 6. Start a new Amateur session and this time click Decline — verify the questionnaire continues with Amateur questions. 7. Check PostHog for tier_upgrade_prompted, tier_upgrade_accepted, and tier_upgrade_declined events.

## Original Stories — Completion and Visual Design

S3-08 MUST — Build completion celebration screen and results display Epic: UC-01 · Feature: UC-01 / Slice 6 · 8 SP SP · FR-061 to FR-064 · Owner: AI Developer

User Story As a Lead Researcher, I want see the completion screen with all earned badges and personal results summary so that the post-questionnaire experience feels rewarding and meaningful.

Acceptance Criteria 1. Completion screen shows: congratulatory heading, tier name, all earned badges in a grid layout. 2. Personal results section shows: primary intent category label and description, top 3 expectation priorities based on answers, service interaction style preference from Q31. 3. Aggregate comparison chart renders when 3 or more complete sessions exist for the same property_id — shows anonymised group distribution. 4. PostHog: session_completed, results_viewed, and aggregate_comparison_viewed (when applicable) all fire correctly. 5. session.is_complete set to true in Supabase. localStorage token cleared.

🧪 How to test this story — step by step 1. Complete a full Amateur tier session (all 5 questions after Q0). 2. After answering the last question, the completion screen should appear automatically — no button click required. 3. Verify: you can see your earned badges, a summary of your intent category, and your top priorities. 4. In Supabase → sessions table, find your session — is_complete should be TRUE and completed_at should have a timestamp. 5. In Supabase → sessions table, verify there is no longer a guestiq_session_token in your browser localStorage. (Open browser DevTools → Application → Local Storage → check guestiq_session_token is gone.) 6. Complete two more sessions (total 3). On the third completion screen, an aggregate comparison chart should now appear showing how all 3 respondents answered.

S3-09 MUST — Apply full visual design system to all screens Epic: UC-01 · Feature: UC-01 / Slice 6 · 5 SP SP · NFR-016, NFR-020 · Owner: AI Developer

User Story As a Lead Researcher, I want see the Visual Design System applied consistently across all screens so that GuestIQ has a professional, coherent visual identity before UAT.

Acceptance Criteria 1. All screens use design tokens from the Visual Design System — no ad-hoc colour values in component files. 2. Tier accent colours (Amateur #4ADE80, Professional #60A5FA, Expert #A78BFA) applied correctly throughout — progress bar, Continue button, tier labels all use the correct tier colour. 3. Dark canvas #0D0D12 used for all respondent screens. Dashboard canvas #0B1120 only for the management overlay. 4. Selected states on questions and scale points do not rely on colour alone — shape change (filled circle) also indicates selection.

🧪 How to test this story — step by step 1. Open the app as Amateur (green tier). Check: the Continue button is green, the progress bar is green, the tier label is green. 2. Open the app as Professional (blue tier). Check: the Continue button is blue, progress bar is blue, tier label is blue. 3. Open as Expert (purple tier). Same check — everything should be purple. 4. Check the background colour on every screen — it should be very dark (#0D0D12). It should not be pure black or white or grey. 5. Press SHIFT+CTRL+A to open the dashboard overlay. Check its background is slightly different (darker blue #0B1120) from the respondent canvas. 6. On any question, select an option. Check that the selected state is clear even if you imagine the screen in greyscale — the filled circle should indicate selection, not just the blue colour.

## Original Stories — Data Integrity and Accessibility

S3-10 MUST — Accessibility audit — WCAG 2.1 AA Epic: UC-07 · Feature: UC-07 / Slice 9 · 3 SP SP · NFR-016 to NFR-019 · Owner: AI Developer

User Story As a Lead Researcher, I want confirm WCAG 2.1 AA compliance so that GuestIQ is usable by all front desk team members regardless of assistive needs.

Acceptance Criteria 1. axe-core scan on all screens returns zero AA contrast failures. 2. Full Amateur flow navigated using keyboard only — every element reachable via Tab key and activatable via Enter/Space. 3. All SVG badge components have descriptive aria-label attributes. 4. All interactive elements (buttons, options, scale points) use Radix UI primitives.

🧪 How to test this story — step by step 1. Open the app. Press Tab repeatedly — you should be able to navigate to every interactive element (tier cards, options, Continue button, None option) without using the mouse. 2. When a tier card has keyboard focus, press Enter — it should select that tier. 3. On a question, Tab to an option and press Enter — it should select the option. Tab to Continue and press Enter — it should advance. 4. Check that focus is always visible — there should always be a visible outline or highlight on the currently focused element. 5. The AI will run an automated axe-core scan and report any contrast failures — you do not need to do this manually.

S3-13 MUST — Second data integrity verification pass Epic: UC-02 · Feature: UC-02 / Slice 4 · 3 SP SP · NFR-006, NFR-043 to NFR-045 · Owner: Lead Researcher

User Story As a Lead Researcher, I want execute a second data integrity pass after all 79 questions are live so that data quality is confirmed for the complete instrument before UAT.

Acceptance Criteria 1. 3 complete Expert tier sessions completed — all response records verified in Supabase. 2. tense_frame consistency verified: retrospective sessions show past tense text logged, anticipatory sessions show future tense text logged. 3. Module 5 routing re-verified for full Expert sessions — correct sub-section questions appear and are recorded. 4. none_flags count matches UI selections — every time you clicked None, a row appears in the none_flags table.

🧪 How to test this story — step by step 1. Complete 3 full Expert tier sessions from start to finish. For each one: in Supabase → responses table, filter by session_id and count rows — should be 80 (Q0 + 79 questions). 2. For one session, choose retrospective (Q0 option A). For another, choose anticipatory (Q0 option B). In Supabase → sessions table, verify tense_frame is correct for each. 3. In one session, click None of these fit on 3 different questions. After completing, go to Supabase → none_flags table — you should see exactly 3 rows for that session_id. 4. In Supabase → responses table, find Module 5 responses (module_number = 5) and verify the question_ids match the sub-section for that session's intent_category.

## Original Stories — Phase 1b JSON Migration

S3-11 MUST — Phase 1b JSON content extraction — Strangler Fig migration Epic: UC-05 · Feature: UC-05 / Slice 2 · 8 SP SP · FR-083 to FR-085 · Owner: AI Developer

User Story As a Lead Researcher, I want see all questionnaire content moved from questionnaire.js into 6 JSON config files so that content can be edited without code changes.

Acceptance Criteria 1. 6 JSON files created: questions.json, episodes.json, tiers.json, ui-copy.json, branching.json, taxonomy.json. 2. Application reads from JSON files — questionnaire.js retained in codebase as reference but no longer the content source. 3. Configuration validator implemented: on application load, all 6 JSON files parsed and validated — malformed JSON produces a clear developer error before any respondent-facing code executes. 4. All 6 files committed to Git. 5. Application behaviour identical before and after migration — no visible change to respondent experience.

🧪 How to test this story — step by step 1. After the AI delivers this story, open the app as usual and complete a short Amateur session. Everything should look and work exactly the same as before. 2. The AI will show you where to find the JSON files in the project folder (src/config/). Open questions.json in VS Code — you should be able to read the question text and options as plain JSON. 3. To test the config validator: the AI will briefly introduce a deliberate typo into one JSON file, then reload the app. You should see a clear error message rather than a broken questionnaire. The AI will then fix the typo. 4. Check PostHog — events should still be firing exactly as before.

S3-12 MUST — Verify Phase 1b migration — identical behavior check Epic: UC-05 · Feature: UC-05 / Slice 3 · 5 SP SP · FR-083 to FR-085 · Owner: Lead Researcher

User Story As a Lead Researcher, I want verify application behavior after Phase 1b migration is identical to before so that the extraction did not introduce any content errors.

Acceptance Criteria 1. 10 questions cross-referenced between questions.json and the original Refined Questionnaire document — all match exactly. 2. All 84 routing paths verified post-migration — same results as pre-migration. 3. Config validator tested with deliberate JSON error — produces clear error message before any respondent content renders. 4. Expert tier session completed from Q0 to completion — all 79 questions render correctly.

🧪 How to test this story — step by step 1. Open the original Refined Questionnaire document (hotel_questionnaire.docx in your project folder). 2. Open questions.json in VS Code. 3. Cross-reference 10 questions — check that the question text and all answer options match exactly. Pick a spread: Q1, Q7, Q12, Q21, Q27, Q34, Q44, Q57, Q67, Q78. 4. Note any discrepancy immediately — even a spelling difference is a content error that must be fixed before the pilot. 5. Complete a full Expert session. Verify all questions appear with correct text. 6. Report any differences between the JSON content and the original questionnaire document.

## SHOULD Stories

S3-14 SHOULD — Build streak mechanic Epic: UC-01 · Feature: UC-01 / Slice 5 · 1 SP SP · FR-047 · Owner: AI Developer

User Story As a Lead Researcher, I want see a streak counter increment as respondents answer consecutive questions so that continuous engagement is visually rewarded.

Acceptance Criteria 1. Streak counter visible on question screen — increments with each answered question. 2. Streak resets if respondent pauses for more than 60 seconds between answers. 3. Streak milestone at 5 and 10 questions — small celebratory animation.

🧪 How to test this story — step by step 1. Answer 5 questions in a row quickly. A streak counter should be visible and incrementing. 2. Wait 90 seconds without answering. The streak counter should reset to zero. 3. Answer 5 more questions quickly — at question 5, a small animation or highlight should appear.

S3-15 SHOULD — Verify mobile browser accessibility — full flow Epic: UC-07 · Feature: UC-07 / Slice 9 · 1 SP SP · NFR-024 · Owner: Lead Researcher

User Story As a Lead Researcher, I want verify GuestIQ functions correctly on a mobile browser so that front desk staff with phones can participate if needed.

Acceptance Criteria 1. Full Amateur flow completed on a mobile device (iOS Safari or Android Chrome). 2. All tap targets large enough to activate without precision — minimum 44×44px. 3. No horizontal scrolling on any question screen. 4. Text readable without zooming.

🧪 How to test this story — step by step 1. Open https://valkhot.github.io/guestiq/?property=PROP001 on your phone. 2. Complete the full Amateur flow — select a tier, answer Q0 and all Amateur questions. 3. Check: can you easily tap options without hitting the wrong one? Is the text readable? Do you need to scroll sideways? 4. Report any issues with a screenshot.

S3-16 SHOULD — Build optional post-completion enrichment screen Epic: UC-01 · Feature: UC-01 / Slice 6 · 3 SP SP · FR-065 to FR-067 · Owner: AI Developer

User Story As a Lead Researcher, I want see an optional enrichment screen after completion so that respondents can provide professional context that enriches the dataset.

Acceptance Criteria 1. Enrichment screen appears after completion screen — clearly marked as optional. 2. Three optional fields: years in hospitality (dropdown), approximate weekly guest interactions (dropdown), primary shift (dropdown). 3. Skip button available — skipping fires the credentials_enrichment_completed PostHog event with fields_answered = 0. 4. Submitting calls updateEnrichment() in supabase.js — data written to sessions table credentials columns.

🧪 How to test this story — step by step 1. Complete a full session. After the completion screen, an optional enrichment screen should appear. 2. Try submitting without filling anything — the Skip button should work. 3. Try filling in all three fields and clicking Submit. In Supabase → sessions table, check that credentials_years, credentials_interactions, and credentials_shift columns are populated. 4. Check PostHog for credentials_enrichment_completed event — fields_answered should reflect how many you completed.

# 4. Sprint 3 Gate Conditions

Sprint 3 is formally complete when all of the following gate conditions are verified. The Lead Researcher signs below to confirm.

| # | Gate Condition | Verified | Date |
| --- | --- | --- | --- |
| 1 | All 79 questions functional across all 3 tiers (Q0 + Q1–Q79) | ☐ Yes |  |
| 2 | Question interaction: two-step selection + Continue button working on all question types | ☐ Yes |  |
| 3 | All 12 Module 5 routes verified against 84-path test matrix | ☐ Yes |  |
| 4 | Tier upgrade prompts work correctly — Supabase tier column updates on accept | ☐ Yes |  |
| 5 | All 9 SVG badges award at correct triggers with Framer Motion animation | ☐ Yes |  |
| 6 | Curiosity hooks appear at end of each of Episodes 1–6 | ☐ Yes |  |
| 7 | Completion screen shows personal results and aggregate comparison (3+ sessions) | ☐ Yes |  |
| 8 | Phase 1b JSON extraction complete — application reads from 6 JSON config files | ☐ Yes |  |
| 9 | Configuration validator working — malformed JSON produces clear error | ☐ Yes |  |
| 10 | 10 questions cross-referenced between JSON and original questionnaire document | ☐ Yes |  |
| 11 | 3 complete Expert tier sessions — all data verified in Supabase | ☐ Yes |  |
| 12 | WCAG 2.1 AA accessibility verified — keyboard navigation complete | ☐ Yes |  |
| 13 | Full visual design system applied — tier colours consistent throughout | ☐ Yes |  |
| 14 | Phase 2 back navigation placeholder comment in useSession.js | ☐ Yes |  |
| 15 | All Sprint 3 High and Medium bugs resolved | ☐ Yes |  |

# 5. Sprint 3 Kickoff Approval

By signing below, the Lead Researcher confirms they have read and understood this Sprint 3 Backlog, approve the two additions from the Sprint 2 Backlog Refinement Note, and authorise Sprint 3 work to begin.

| Role | Name & Signature | Date Approved |
| --- | --- | --- |
| Lead Researcher |  |  |
| Developer (AI Representative) |  |  |

— END OF SPRINT 3 BACKLOG v1.0 —

GuestIQ  ·  Sprint 3 Backlog  ·  03-Sprint-3 / Approved  ·  Weeks 7–8  ·  Confidential